# ALGT ERP — HR Module Full Master Implementation Plan

Alliance Gulf Transport Group

2026-06-18

Table of Contents

# 1	1. Executive Summary

The ALGT ERP HR Module is a complete, enterprise-grade Human Resources management system designed for Alliance Gulf's UAE transport, logistics, demolition, and workshop operations. It is heavily influenced by:

- ADNOC site/plant access requirements — CICPA passes, ATA training, ADSD, WMS/PTW, offshore medical

- UAE Labour Law and MOHRE compliance — WPS, Emirates ID, labour card, residence visa

- Multi-site/multi-company operations — company, branch, department, designation, work site

- PRO (Public Relations Officer) process management — visa/Emirates ID/labour card renewals

- Readiness-driven HR — employees cannot be assigned unless fully compliant

## 1.1	Core Design Philosophy

- One Employee Profile — the central workspace for all HR data

- One HR Dashboard — aggregated view with drill-down to Employee Profile

- One HR Search — unified search across all HR dimensions

- Compliance-first — every compliance domain (legal docs, medical, training, access cards) lives inside Employee Profile tabs

- AI-assisted, human-confirmed — AI fills, suggests, and flags; humans review and approve

- DMS-backed documents — all physical documents stored and linked via existing DMS

## 1.2	Phase Summary

| Phase | Focus | Key Output |
| --- | --- | --- |
| HR.0 | Readiness audit | Final plan confirmation |
| HR.1 | Settings & master data | All HR lookup/config tables |
| HR.2 | Employee master + profile shell | employees table, list, Overview + Profile tabs |
| HR.3 | Compliance inside Employee Profile | Legal docs, insurance, dependents, access cards, training, medical |
| HR.4 | Time management | Attendance, shifts, leave, overtime |
| HR.5 | Payroll & WPS readiness | Salary profiles, WPS fields, bank details |
| HR.6 | Operations & readiness | Assignments, readiness engine, assets/PPE |
| HR.7 | HR Actions | PRO, performance, disciplinary, EOS |
| HR.8 | HR Dashboard | Single aggregated dashboard |
| HR.9 | HR Search | Global HR search + AI natural language |
| HR.10 | Reports / Print / Export / Email | Report library |
| HR.11 | HR AI Integration | AI fill, search, compliance, drafts |
| HR.12 | Security, RLS, QA, UAT | Closure gate |

# 2	2. Current ERP Context and Assumptions

## 2.1	2.1 What Already Exists (Relevant to HR)

| Component | Status | Notes |
| --- | --- | --- |
| owner_companies table | LIVE | Extended with trade_name, main_activity, compliance_status (COMMON MD.1) |
| branches table | LIVE | Extended with emirate_id, city_id, cost_center_id (COMMON MD.1) |
| departments table | LIVE | Created in COMMON MD.1 |
| designations table | LIVE | Created in COMMON MD.1 |
| work_sites table | LIVE | Created in COMMON MD.1 |
| work_calendars + work_shifts | LIVE | Created in COMMON MD.1 |
| approval_roles table | LIVE | Created in COMMON MD.1 |
| dms_required_document_rules | LIVE | 8 seeded rules for company/site entity types |
| DMS full stack (DMS.1–DMS.15) | LIVE | OCR, AI summary, extraction, batch intake, semantic search, pgvector |
| DmsEntityDocumentsTab | LIVE | Ready for any entity; import from @/features/dms/entity-documents |
| Common AI stack (AI.0–AI.7, AI.13–AI.15) | LIVE | Field suggestions, duplicates, compliance, risk, search, assistant, dashboard, data quality |
| erp_ai_feature_flags | LIVE | HR AI flags must be added in HR.11 |
| ai.* permissions (34 codes) | LIVE | HR AI will extend with ai.hr.* codes in HR.11 |
| logAudit() | LIVE | Standard audit helper — all HR mutations must use this |
| getAuthContext() + hasPermission() | LIVE | Standard RBAC — all HR server actions must use these |
| ERPRecordWorkspaceForm | LIVE | Main employee form uses this |
| ERPChildDialogForm | LIVE | All HR child records (contacts, documents, dependents) use this |
| ERPCombobox | LIVE | All async HR dropdowns use this |
| useWorkspaceFormDraft | LIVE | Employee workspace form must use this |
| queryKeys + invalidation | LIVE | HR must add keys under queryKeys.hr.* |
| Party Master (53 tables) | LIVE | Employees are NOT Party records — separate employees table |
| Email engine (SETTINGS.2 + NOTIFICATIONS.1) | LIVE | HR emails go through existing erp_email_queue |
| Finance Basics (banks) | LIVE | Employee bank details use banks.id FK via Finance Basics |

## 2.2	2.2 What Does NOT Exist Yet

- No employees table

- No HR routes, sidebar items, server actions, or UI

- No HR permissions or feature flags

- No HR AI integration (deferred to HR.11)

- No HR-specific DMS entity types beyond what DMS.15 pre-registered (employee, employee_*)

## 2.3	2.3 Pre-Registered HR DMS Entity Types (DMS.15)

src/lib/dms/dms-entity-types.ts already includes:

- employee

- employee_compliance (can be reused for legal documents)

Additional HR entity types will need to be added to DMS_ENTITY_TYPES during HR.3 implementation.

## 2.4	2.4 Existing Patterns HR Must Follow

// Server action pattern (from compliance-checker.ts, data-quality.ts, etc.)
"use server";
import { getAuthContext, hasPermission } from "@/lib/rbac/check";
import { logAudit } from "@/server/actions/audit";
import { createAdminClient } from "@/lib/supabase/admin";
import { z } from "zod";
import { revalidatePath } from "next/cache";

export async function createEmployee(input: unknown) {
  const ctx = await getAuthContext();
  if (!ctx.profile) return { error: "Not authenticated" };
  if (!hasPermission(ctx, "hr.employees.create")) return { error: "Insufficient permissions" };
  
  const validated = employeeSchema.parse(input);
  const admin = createAdminClient();
  
  const { data, error } = await admin.from("employees").insert(validated).select().single();
  if (error) return { error: error.message };
  
  await logAudit({
    module_code: "HR",
    entity_name: "employees",
    entity_id: data.id,
    entity_reference: data.employee_code,
    action: "create",
    new_values: { ...validated },
  });
  
  revalidatePath("/admin/hr/employees");
  return { data, error: null };
}

# 3	3. Non-Negotiable Architecture Rules

| Rule | Requirement |
| --- | --- |
| Primary keys | BIGINT identity, never UUID |
| RLS | Enabled + Forced on all HR tables |
| Server mutations | getAuthContext() → hasPermission() → Zod → logAudit() → revalidatePath() |
| Async dropdowns | ERPCombobox or approved wrapper — never shadcn <Select> |
| Main forms | ERPRecordWorkspaceForm + useWorkspaceFormDraft |
| Child forms | ERPChildDialogForm |
| Query keys | Under queryKeys.hr.* namespace |
| Bank details | Reference banks.id from Finance Basics — no free-text bank names |
| Documents | Via existing DMS (DmsEntityDocumentsTab) — no custom file upload |
| Email | Via existing erp_email_queue — no direct SMTP calls |
| AI | Via existing Common AI provider bridge — no new provider patterns |
| Sensitive fields | Never in draft store (IBAN, passport_number, emirates_id, bank_account_number) |
| Audit | All mutations log to audit_logs via logAudit() |
| No UUID | Unless Sameer explicitly approves for a specific case |
| No finance/costing | Employee cost analytics deferred to Finance module |
| No auto-AI | No auto-save, auto-approve, auto-merge from AI |

# 4	4. HR Product Principles

## 4.1	4.1 Employee Profile is the Central Workspace

The main workflow is:

HR Dashboard (alert) → Employees list → Open Employee Profile → Update in tabs

No separate screens for "Legal Documents Management", "Medical Insurance Management", etc. These all live as tabs inside the Employee Profile.

## 4.2	4.2 Compliance-Driven Operations

ALGT operates on ADNOC, CICPA-regulated, and client-controlled sites. An employee cannot be deployed unless:

- All legal documents are valid (visa, Emirates ID, labour card, passport)

- Required medical fitness certificates are valid

- Required training/certifications are valid (H2S, ADSD, CICPA, etc.)

- Required access cards are valid and active

- Medical insurance is active

- No HR hold is active

- No disciplinary suspension is active

The HR module must surface these as a Readiness Score/Status per employee.

## 4.3	4.3 UAE/ADNOC/CICPA Specifics

| Concept | Description |
| --- | --- |
| CICPA Pass | Capital Infrastructure & Contracting Partners Association — required for ADNOC sites |
| ADNOC ATA | ADNOC Approved Training for site access |
| H2S | Hydrogen Sulphide awareness training — mandatory for oil/gas sites |
| ADSD | Abu Dhabi Safety Driving — mandatory for drivers on ADNOC/client sites |
| WMS/PTW | Work Method Statement / Permit to Work — safety qualification |
| WPS | Wage Protection System — UAE Ministry of Human Resources mandatory salary payment system |
| MOHRE | Ministry of Human Resources and Emiratisation |
| Emirates ID | UAE national identity card — mandatory for all residents |
| PRO | Public Relations Officer — responsible for visa/labour/government document renewals |

## 4.4	4.4 Departments and Designations Reuse

departments and designations tables already exist from COMMON MD.1. HR must reference these directly — no new department/designation tables.

## 4.5	4.5 Work Sites and Calendars Reuse

work_sites and work_calendars already exist. Employee assignments reference work_sites. Attendance uses work_calendars and work_shifts.

# 5	5. Final HR Sidebar

## 5.1	5.1 Sidebar Structure

HR
├── HR Dashboard          /admin/hr/dashboard
├── Employees             /admin/hr/employees
├── Recruitment           /admin/hr/recruitment
│   ├── Manpower Requests
│   ├── Job Openings
│   ├── Candidates
│   └── New Joiners
├── Attendance & Leave    /admin/hr/time
│   ├── Daily Attendance
│   ├── Leave Requests
│   └── Shift Calendar
├── Payroll & WPS         /admin/hr/payroll
│   ├── Salary Profiles
│   ├── WPS Readiness
│   └── Payroll Reports
├── Assignments           /admin/hr/assignments
│   ├── Site Readiness
│   └── Blocked Employees
├── End of Service        /admin/hr/eos
│   ├── Resignation/Termination
│   └── Clearance
├── HR Search             /admin/hr/search
└── HR Settings           /admin/hr/settings
    ├── Employee Categories
    ├── Document Types
    ├── Training Types
    ├── Leave Types
    ├── Readiness Rules
    └── Approval Workflows

## 5.2	5.2 Why These Main Menus

| Menu | Rationale | What Was Merged Into Employee Profile |
| --- | --- | --- |
| HR Dashboard | Single aggregated view — operations need one place to see all alerts | N/A — read-only aggregate |
| Employees | Master list + Employee Profile workspace | All compliance, documents, training, insurance, medical, access cards |
| Recruitment | Separate workflow before employee exists — cannot go in Employee Profile | Interview evaluations, offer letters are pre-employee |
| Attendance & Leave | Daily operational view — HR managers approve, view daily sheets | Per-employee Time tab inside Profile; global view here |
| Payroll & WPS | Sensitive financial view — restricted permissions, separate workflow | Employee payroll profile inside Profile; run/report here |
| Assignments | Operations need to query "who is ready for this site?" — cross-employee | Per-employee Operations tab inside Profile |
| End of Service | Clearance workflow with multiple departments — cross-entity workflow | Per-employee HR Actions tab includes EOS case |
| HR Search | Full-text + AI search across all HR dimensions | N/A — search tool |
| HR Settings | Admin master data — categories, types, matrices, numbering | N/A — configuration |

Not creating separate menu items for:

- Compliance & Documents → inside Employee Profile (Compliance tab + Documents tab)

- Medical Insurance → inside Employee Profile (Compliance tab)

- Dependents → inside Employee Profile (Compliance tab)

- Access Cards → inside Employee Profile (Compliance tab)

- Training → inside Employee Profile (Compliance tab)

- Medical Records → inside Employee Profile (Compliance tab)

- PRO Processes → inside Employee Profile (HR Actions tab)

# 6	6. Employee Profile Workspace Design

## 6.1	6.1 Route Structure

/admin/hr/employees                         ← Employee list
/admin/hr/employees/record/new              ← New employee form
/admin/hr/employees/record/[id]             ← Employee Profile workspace
/admin/hr/employees/record/[id]?tab=profile
/admin/hr/employees/record/[id]?tab=compliance
/admin/hr/employees/record/[id]?tab=time
/admin/hr/employees/record/[id]?tab=payroll
/admin/hr/employees/record/[id]?tab=operations
/admin/hr/employees/record/[id]?tab=hractions
/admin/hr/employees/record/[id]?tab=documents
/admin/hr/employees/record/[id]?tab=ai
/admin/hr/employees/record/[id]?tab=audit

## 6.2	6.2 Employee List Screen

Route: /admin/hr/employees
Component: EmployeeListPageClient

Table columns:

- Employee Code | Full Name EN | Nationality | Department | Designation | Status | Compliance Status | Readiness | Site | Joining Date | Actions

Filters panel:

- Company, Branch, Department, Designation, Category, Status (Active/Inactive/On Leave/Probation), Nationality, Site, Employment Type, Expiry Alert (Yes/No), Readiness Status, HR Hold

Actions per row:

- Open Profile, Quick View (hover card), Upload Document, Quick Contact

Table actions:

- Add Employee, Export (Excel/CSV/PDF), Print, Filter, Search bar, AI Search toggle

Empty state: "No employees found. Add your first employee to get started."

Permission empty state: "You don't have permission to view employees."

## 6.3	6.3 Employee Profile Shell

Component: EmployeeProfileWorkspaceForm (extends ERPRecordWorkspaceForm)

Header (always visible):

[Photo] [Employee Code] [Full Name EN / Arabic Name]
        [Status Badge] [Compliance Badge] [Readiness Badge]
        [Department] [Designation] [Branch] [Site]
        [Joining Date] [Service Duration] [Mobile]
        [Edit] [Print] [Export] [Ask AI] [More Actions ▾]

Tab bar (10 tabs):

Overview | Profile | Compliance | Time | Payroll & WPS | Operations | HR Actions | Documents | AI Review | Audit

Workspace draft: All editable tabs must use useWorkspaceFormDraft with FORM_ID = "employee-profile-{tab}".

# 7	7. Employee Profile Tabs and Fields

## 7.1	7.1 Overview Tab

Purpose: Read-only summary with alerts, snapshots, and quick actions. No forms on this tab.

Component: EmployeeOverviewTab

### 7.1.1	7.1.1 Critical Alerts Panel

A collapsible alert list at the top. Badge count shows on tab label if alerts > 0.

| Alert Type | Source | Severity | Action Link |
| --- | --- | --- | --- |
| Document expired (EID/Passport/Visa/Labour) | employee_identity_documents | CRITICAL | Jump to Compliance tab |
| Document expiring ≤30 days | employee_identity_documents | HIGH | Jump to Compliance tab |
| Medical insurance expired | employee_medical_insurances | CRITICAL | Jump to Compliance tab |
| Medical insurance expiring ≤30 days | employee_medical_insurances | HIGH | Jump to Compliance tab |
| Dependent document expiring | employee_dependents | MEDIUM | Jump to Compliance tab |
| CICPA/access card expired | employee_access_cards | CRITICAL | Jump to Compliance tab |
| Required training expired | employee_training_certificates | HIGH | Jump to Compliance tab |
| Medical fitness expired | employee_medical_records | HIGH | Jump to Compliance tab |
| Employee blocked | employee_block_events | CRITICAL | Jump to Operations tab |
| Payroll hold | employee_payroll_holds | HIGH | Jump to Payroll tab |
| AI warning | Common AI finding | MEDIUM | Jump to AI Review tab |
| Data quality issue | erp_ai_data_quality_findings | VARIES | Jump to AI Review tab |
| Missing mandatory document | dms_required_document_rules | HIGH | Jump to Documents tab |
| HR hold | employee_disciplinary_actions | HIGH | Jump to HR Actions tab |

### 7.1.2	7.1.2 Status Summary Cards (12 cards)

Each card shows: Status badge + last updated date + quick action button

| Card | Source Tables | Status Values |
| --- | --- | --- |
| Legal Documents | employee_identity_documents | All Valid / Expiring Soon / Expired / Incomplete |
| Medical Insurance | employee_medical_insurances | Active / Expiring / Expired / Not Covered |
| Dependents | employee_dependents count + status | All OK / Issues Found / None |
| Access Cards | employee_access_cards | All Valid / Expiring / Expired / Missing |
| Training | employee_training_certificates | Complete / Expiring / Expired / Missing Required |
| Medical Fitness | employee_medical_records | Fit / Restricted / Expired / Missing |
| Attendance (This Month) | employee_attendance | Present/Absent counts |
| Leave Balance | employee_leave_balances | Days remaining |
| Payroll/WPS | employee_payroll_profiles | Ready / Hold / Missing Data |
| Assignment Readiness | employee_readiness_status | Ready / Partially Ready / Blocked |
| AI Review | erp_ai_field_suggestions | Clean / Pending Suggestions |
| Documents | DMS link count + missing | Complete / Incomplete |

### 7.1.3	7.1.3 Snapshots (14 snapshots, collapsible)

Each snapshot is a mini-card with key data and a "Go to [Tab]" link.

| Snapshot | Key Data Shown |
| --- | --- |
| Compliance Snapshot | EID expiry, Visa expiry, Labour card expiry, Passport expiry |
| Assignment & Readiness | Current site, client, readiness score, blocked reason if any |
| Legal / Contract / Probation | Contract type, probation end, notice period, contract end |
| Medical Insurance & Dependents | Policy number, insurer, expiry, dependent count |
| Training & Site Access | CICPA status, H2S status, ADSD status, last training date |
| Attendance & Leave | Attendance %, leave balance, days absent this month |
| Payroll / WPS | Gross salary (masked if no permission), WPS status, last payment |
| PRO Process | Open PRO processes count, next expected completion |
| Document Verification | Verified docs count, pending verification count, missing count |
| Assets / PPE / Accommodation | Camp, room, PPE issued, company mobile, SIM |
| HR Hold / Disciplinary | Active hold yes/no, last warning date, open cases |
| Emergency / HSE | Blood group, emergency contact name, emergency contact mobile |
| AI Summary | Last AI scan date, open suggestions count, last suggestion action |
| Recent Activity Timeline | Last 5 audit events on this employee (read from audit_logs) |

### 7.1.4	7.1.4 Quick Actions (visible buttons + dropdown)

[Edit Employee] [Upload Document] [Renew Document] [Add Dependent]
[Add Access Card] [Add Training] [Add Leave Request] [Update Assignment]
[Generate HR Letter ▾] [Ask AI] [AI Review] [Print Profile] [Export ▾]

## 7.2	7.2 Profile Tab

Purpose: Core personal and employment data. Main editable form.

Component: EmployeeProfileTab
Draft: useWorkspaceFormDraft({ formId: "employee-profile-tab" })

### 7.2.1	Section A: Personal Information

| Field | Type | Required | Classification | Notes |
| --- | --- | --- | --- | --- |
| Employee Code | Text (auto) | Yes | System | Auto-generated via numbering rules (HR-2026-000001) |
| Full Name (English) | Text | Yes | UAE Mandatory | As per passport |
| Full Name (Arabic) | Text | Yes | UAE Mandatory | As per Emirates ID |
| Known Name / Short Name | Text | No | Operational | Display name |
| Gender | Select | Yes | UAE Mandatory | Male / Female |
| Nationality | Combobox → countries | Yes | UAE Mandatory | FK countries.id |
| Date of Birth | Date | Yes | UAE Mandatory | DD/MM/YYYY |
| Marital Status | Select | No | Operational | Single / Married / Divorced / Widowed |
| Mobile Number (Personal) | Text | Yes | Operational | +971 format |
| Personal Email | Email | No | Operational |  |
| UAE Residential Address | Text (multiline) | No | Operational |  |
| Home Country Address | Text (multiline) | No | Operational |  |
| Blood Group | Select | Yes | HSE / ADNOC | A+ / A- / B+ / B- / O+ / O- / AB+ / AB- |
| Photo | File via DMS | No | Operational | Stored in DMS, URL referenced |
| Emergency Contact Name | Text | Yes | Operational |  |
| Emergency Contact Mobile | Text | Yes | Operational |  |
| Emergency Contact Relationship | Select | Yes | Operational | FK hr_relationship_types |

### 7.2.2	Section B: Employment Details

| Field | Type | Required | Classification | Notes |
| --- | --- | --- | --- | --- |
| Employer Company | Combobox → owner_companies | Yes | ALGT Operational |  |
| Branch | Combobox → branches | Yes | ALGT Operational | Filtered by company |
| Department | Combobox → departments | Yes | ALGT Operational |  |
| Designation | Combobox → designations | Yes | ALGT Operational |  |
| Employee Category | Combobox → hr_employee_categories | Yes | ALGT Operational | Driver / Operator / Technician / Supervisor / Admin / etc. |
| Employment Type | Combobox → hr_employment_types | Yes | UAE Mandatory | Full-time / Part-time / Contract / Secondment |
| Joining Date | Date | Yes | UAE Mandatory | Official HR joining date |
| Actual Joining Date | Date | No | ALGT Operational | May differ from official date |
| Employee Status | Select | Yes | System | Active / Inactive / On Leave / Probation / Suspended / Terminated |
| Reporting Manager | Combobox → employees | No | Operational |  |
| Direct Supervisor | Combobox → employees | No | Operational |  |
| Work Location | Combobox → work_sites | No | Operational | Primary assignment site |
| Sponsor Company | Combobox → owner_companies | No | UAE Mandatory | Visa sponsor — may differ from employer |
| MOHRE Establishment | Text | No | UAE Mandatory | MOHRE establishment number |
| Probation Start Date | Date | No | UAE Labour Law |  |
| Probation End Date | Date | No | UAE Labour Law | Calculated from probation period |
| Contract Type | Select | Yes | UAE Mandatory | Limited / Unlimited |
| Contract Start Date | Date | Yes | UAE Mandatory |  |
| Contract End Date | Date | No | UAE Mandatory | For limited contracts |
| Notice Period (Days) | Number | No | UAE Labour Law |  |
| Inactive Date | Date | No | System | Set when status becomes Inactive/Terminated |
| Inactive Reason | Text | No | System |  |

### 7.2.3	Section C: Recruitment & Hiring History (read-only after hire)

| Field | Type | Classification |
| --- | --- | --- |
| Manpower Request Reference | Link → hr_manpower_requests | System |
| Candidate Reference | Link → hr_candidates | System |
| Interview Date | Date | HR Operational |
| Interviewer | Text | HR Operational |
| Interview Result | Select: Pass/Fail | HR Operational |
| Offer Letter Date | Date | HR Operational |
| Offered Salary | Currency (masked) | Payroll Sensitive |
| Offer Accepted Date | Date | HR Operational |
| Hiring Approval Status | Select | HR Operational |
| Expected Joining Date | Date | HR Operational |
| Actual Joining Date | Date | HR Operational |
| Joining Delay Reason | Text | HR Operational |
| Recruitment Source | Select | HR Operational |
| HR/Recruiter Responsible | Text | HR Operational |
| Pre-Employment Document Status | Select: Complete/Incomplete | HR Operational |

Validation rules:

- Contract End Date required if Contract Type = Limited

- Probation End Date auto-calculated as Probation Start Date + 90 days (configurable in settings)

- Employee Code auto-generated — not editable

- Date of Birth must be > 18 years before Joining Date

## 7.3	7.3 Compliance Tab

Purpose: All legal, medical, training, insurance, dependent, and access card records.

Component: EmployeeComplianceTab
Sub-sections (rendered as collapsible section groups or sub-tabs):

### 7.3.1	Sub-section A: Legal Documents

Table: employee_identity_documents

Child record managed via ERPChildDialogForm — "Add Legal Document" / "Edit Legal Document"

| Field | Type | Required | Notes |
| --- | --- | --- | --- |
| Document Type | Combobox → hr_identity_document_types | Yes | Emirates ID / Passport / Residence Visa / Labour Card / Work Permit / Employment Contract / Health Card |
| Document Number | Text | Yes |  |
| Issue Date | Date | Yes |  |
| Expiry Date | Date | Conditional | Not required for Employment Contract |
| Issuing Authority | Text | No | GDRFA / MOHRE / ICP / etc. |
| Issue Place / Country | Combobox → countries | No |  |
| Status | Select | Yes | Active / Expired / Cancelled / Pending |
| Verification Status | Select | Yes | Unverified / Verified / Failed |
| Verified By | FK user_profiles (read-only) | System |  |
| Verified Date | Date (read-only) | System |  |
| DMS Document Link | FK dms_documents | No | "Attach Document" → DMS |
| Renewal Status | Select | Yes | Not Required / Pending / In Progress / Complete |
| Notes | Text | No |  |

Status color logic:

- Valid + >30 days: Green

- Valid + ≤30 days: Amber (expiring soon)

- Expired: Red

- Pending: Grey

### 7.3.2	Sub-section B: Medical Insurance

Table: employee_medical_insurances

| Field | Type | Required | Notes |
| --- | --- | --- | --- |
| Insurance Provider | Text | Yes | E.g., Daman, AXA, Cigna, Al Dhafra |
| TPA (if applicable) | Text | No | Third Party Administrator |
| Policy Number | Text | Yes |  |
| Insurance Card Number | Text | No |  |
| Network/Class/Category | Text | No | E.g., Basic / Silver / Gold / Platinum |
| Issue Date | Date | Yes |  |
| Expiry Date | Date | Yes |  |
| Employee Covered | Boolean | Yes |  |
| Dependent Coverage Included | Boolean | Yes |  |
| Dependent Count Covered | Number | No |  |
| Status | Select | Yes | Active / Expired / Cancelled / Pending |
| DMS Copy | FK dms_documents | No | Insurance card scan |
| Renewal Status | Select | Yes |  |
| Verification Status | Select | Yes |  |
| Notes | Text | No |  |

### 7.3.3	Sub-section C: Dependents

Table: employee_dependents

| Field | Type | Required | Notes |
| --- | --- | --- | --- |
| Dependent Name (English) | Text | Yes |  |
| Dependent Name (Arabic) | Text | No |  |
| Relationship | Combobox → hr_relationship_types | Yes | Spouse / Child / Parent |
| Date of Birth | Date | Yes |  |
| Nationality | Combobox → countries | Yes |  |
| Passport Number | Text | Yes | Sensitive — masked for non-HR |
| Passport Expiry | Date | Yes |  |
| Emirates ID Number | Text | No | If UAE resident |
| Emirates ID Expiry | Date | No |  |
| Residence Visa Number | Text | No |  |
| Residence Visa Expiry | Date | No |  |
| Medical Insurance Provider | Text | No |  |
| Medical Insurance Policy | Text | No |  |
| Medical Insurance Card | Text | No |  |
| Medical Insurance Expiry | Date | No |  |
| Sponsored By | Select | No | Employee / Company |
| Active | Boolean | Yes |  |
| Notes | Text | No |  |
| DMS Documents | DMS entity link | No | Linked to employee_dependent entity type |

### 7.3.4	Sub-section D: Access Cards & Passes

Table: employee_access_cards

| Field | Type | Required | Notes |
| --- | --- | --- | --- |
| Access Type | Combobox → hr_access_card_types | Yes | CICPA / ADNOC Plant / Client Site / Port / Offshore / Project Gate |
| Client / Authority | Text | Yes | E.g., ADNOC, CICPA, DP World, IPIC |
| Site / Plant | Combobox → work_sites | No |  |
| Card Number | Text | No |  |
| Application Reference | Text | No |  |
| Issue Date | Date | No |  |
| Expiry Date | Date | No |  |
| Status | Select | Yes | Active / Pending / Expired / Cancelled / Suspended |
| Access Level | Text | No | E.g., Driver, Contractor Level 2 |
| Linked Vehicle | Future FK | No | Deferred — Fleet module |
| DMS Copy | FK dms_documents | No |  |
| Renewal/Application Status | Select | Yes | Not Started / Applied / In Review / Issued / Renewal Required |
| Notes | Text | No |  |

### 7.3.5	Sub-section E: Training & Certifications

Table: employee_training_certificates

Flexible catalogue — not hard-coded. Uses hr_training_types lookup table.

| Field | Type | Required | Notes |
| --- | --- | --- | --- |
| Category | Combobox → hr_training_categories | Yes | Safety / HSE / Operator / Driving / Environmental / Site-Specific |
| Certificate Name | Combobox → hr_training_types | Yes | H2S / ADSD / WMS / ADNOC ATA / CICPA Induction / Rigger / Scaffolding / etc. |
| Provider / Training Center | Text | No |  |
| Approval Body | Text | No | E.g., ADNOC, CICPA, NEBOSH, Prometric |
| Certificate Number | Text | No |  |
| Issue Date | Date | Yes |  |
| Expiry Date | Date | No | Some certificates don't expire |
| Validity Duration (Months) | Number | No | Auto-suggests expiry from issue date |
| Required for Designation | Boolean | Yes |  |
| Required for Site | Boolean | No |  |
| Status | Select | Yes | Valid / Expiring / Expired / Not Required |
| DMS Copy | FK dms_documents | No | Certificate scan |
| Verification Status | Select | Yes |  |
| Renewal Status | Select | Yes |  |
| Notes | Text | No |  |

Pre-defined training types (seeded in HR.1):

| Code | Name | Typical Validity |
| --- | --- | --- |
| ADNOC_ATA | ADNOC Approved Training | 2 years |
| H2S | Hydrogen Sulphide Awareness | 2 years |
| ADSD | Abu Dhabi Safety Driving | 3 years |
| WMS_PTW | Work Method Statement / Permit to Work | 1 year |
| OFFSHORE | Offshore/Onshore Safety Training | 2 years |
| RIGGER | Rigger Certificate | 3 years |
| RIGGER_SUPERVISOR | Rigger Supervisor | 3 years |
| SCAFFOLDING | Scaffolding Certificate | 3 years |
| SCAFFOLDING_SUPERVISOR | Scaffolding Supervisor | 3 years |
| FIRST_AID | First Aid Certificate | 2 years |
| FIRE_WATCH | Fire Watch Certificate | 1 year |
| CONFINED_SPACE | Confined Space Entry | 1 year |
| AGT | Authorised Gas Tester | 1 year |
| FORKLIFT | Forklift Operator | 3 years |
| CRANE | Crane Operator | 3 years |
| DEFENSIVE_DRIVING | Defensive Driving | 3 years |
| WASTE_ENV | Waste/Environmental Training | 1 year |
| ADNOC_HSE_INDUCTION | ADNOC/HSE Site Induction | 1 year |
| CICPA_INDUCTION | CICPA Site Induction | 1 year |

### 7.3.6	Sub-section F: Medical & Health Records

Table: employee_medical_records
Confidentiality: Elevated — hr.medical.view required

| Field | Type | Required | Notes |
| --- | --- | --- | --- |
| Medical Record Type | Combobox → hr_medical_record_types | Yes | Visa Medical / Pre-Employment / Periodic / Offshore / Driver / Sick Leave / Restriction / Return-to-Work / Incident |
| Medical Center / Clinic | Text | Yes |  |
| Report Number | Text | No |  |
| Test / Examination Date | Date | Yes |  |
| Result | Select | Yes | Fit / Unfit / Conditionally Fit / Under Review |
| Fit for Work | Boolean | Yes |  |
| Work Restrictions | Boolean | No |  |
| Restriction Details | Text | Conditional | Required if Work Restrictions = Yes |
| Expiry / Next Due Date | Date | No | For periodic medicals |
| Required for Visa | Boolean | No |  |
| Required for Site | Boolean | No |  |
| Required for Offshore | Boolean | No |  |
| DMS Medical Report | FK dms_documents | No | Confidential — restricted viewing |
| Confidentiality Level | Select | Yes | Internal / Restricted / Medical-Only |
| Notes | Text | No |  |

## 7.4	7.4 Time Tab

Purpose: Attendance records, shift assignment, leave requests, and overtime.

Component: EmployeeTimeTab

### 7.4.1	Sub-section A: Attendance

Table: employee_attendance
Read-only list view per employee. Attendance is entered from Attendance & Leave menu.

Columns shown: Date | Type | Site/Office | Status | Check-in | Check-out | Hours | OT Hours | Late | Missing Punch | Source

### 7.4.2	Sub-section B: Shift & Work Calendar

Table: employee_shift_assignments
Shows current shift/calendar assignment and history.

| Field | Type | Required |
| --- | --- | --- |
| Work Calendar | Combobox → work_calendars | Yes |
| Shift | Combobox → work_shifts | Yes |
| Weekly Off Day | Select | Yes |
| Overtime Eligible | Boolean | No |
| Attendance Required | Boolean | Yes |
| Mobile Attendance Allowed | Boolean | No |
| Biometric Required | Boolean | No |
| Effective From | Date | Yes |
| Effective To | Date | No |
| Notes | Text | No |

### 7.4.3	Sub-section C: Leave & Vacation

Table: employee_leave_requests
Leave requests per employee. Shows current request status and history.

| Field | Type | Required |
| --- | --- | --- |
| Leave Type | Combobox → hr_leave_types | Yes |
| Request Date | Date (auto) | System |
| Start Date | Date | Yes |
| End Date | Date | Yes |
| Total Days | Number (calculated) | System |
| Reason | Text | Yes |
| Approval Status | Select | System |
| Approved By | FK user_profiles | System |
| Sick Leave Certificate | FK dms_documents | Conditional |
| Return from Leave Date | Date | No |
| Leave Balance Before | Number | System |
| Leave Balance After | Number | System |

Leave balance summary card: Shows current leave entitlement, used days, balance per leave type.

## 7.5	7.5 Payroll & WPS Tab

Purpose: HR payroll readiness — NOT finance/accounting costing.

Component: EmployeePayrollTab
Permission: hr.payroll.view required to see salary figures. Others see masked values.

### 7.5.1	Section A: Salary Profile

Table: employee_payroll_profiles

| Field | Type | Required | Classification | Notes |
| --- | --- | --- | --- | --- |
| Basic Salary | Currency | Yes | WPS Required | AED |
| Housing Allowance | Currency | No | WPS |  |
| Transport Allowance | Currency | No | WPS |  |
| Food Allowance | Currency | No | WPS |  |
| Other Allowances | Text/JSON | No | Operational | Multiple allowances as named amounts |
| Gross Salary | Currency (calculated) | System |  | Sum of all components |
| Overtime Rate | Select | No |  | 1.25x / 1.5x / 2x |
| Overtime Eligible | Boolean | Yes | UAE Labour Law |  |
| Payroll Group | Combobox → hr_payroll_groups | Yes | Operational | Monthly / Weekly |
| Salary Effective Date | Date | Yes |  |  |
| Last Salary Revision Date | Date | System |  |  |
| Payroll Hold | Boolean | System |  |  |
| Payroll Hold Reason | Text | Conditional |  |  |

### 7.5.2	Section B: WPS Details

Table: employee_wps_profiles

| Field | Type | Required | Classification | Notes |
| --- | --- | --- | --- | --- |
| WPS Applicable | Boolean | Yes | UAE Mandatory |  |
| WPS Status | Select | System |  | Active / Hold / Exempt / Not Enrolled |
| Bank Name | Combobox → Finance banks | Yes | WPS | FK banks.id |
| Account Holder Name | Text | Yes | WPS |  |
| Account Number | Text | Sensitive | WPS | Masked for non-payroll users |
| IBAN | Text | Sensitive | WPS | Masked for non-payroll users; AE prefix |
| Exchange House / WPS Agent | Text | No | WPS | If no bank account |
| Labour Card Number | Text | Yes | MOHRE/WPS |  |
| MOHRE Person Code | Text | No | MOHRE | Unique MOL ID |
| Salary Payment Method | Select | Yes | WPS | Bank Transfer / Exchange House / Cheque |
| Salary Effective Date | Date | Yes |  |  |

### 7.5.3	Section C: Salary Change History

Append-only log from employee_salary_revisions. Read-only in this tab.

Columns: Date | Previous Salary | New Salary | Revision Reason | Approved By

## 7.6	7.6 Operations Tab

Purpose: Assignments, site readiness, blocked status, assets, PPE, accommodation.

Component: EmployeeOperationsTab

### 7.6.1	Sub-section A: Current Assignment

Table: employee_assignments

| Field | Type | Required |
| --- | --- | --- |
| Assignment Type | Select | Yes |
| Current Site | Combobox → work_sites | Yes |
| Client / Project | Text | No |
| Assigned Role | Text | No |
| Assigned Supervisor on Site | Text | No |
| Assignment Start Date | Date | Yes |
| Expected End Date | Date | No |
| Assignment Status | Select | Yes |
| Notes | Text | No |

Assignment history: Below current assignment — table of all past assignments.

### 7.6.2	Sub-section B: Readiness Status

Computed/stored in: employee_readiness_status
Readiness is calculated by the readiness engine (HR.6) based on rules in hr_readiness_rule_templates.

| Dimension | Passes If | Notes |
| --- | --- | --- |
| Legal-Ready | EID + Passport + Visa + Labour Card all active and not expiring within X days | X configurable per site/client |
| Medical-Ready | Required medical fitness records valid | Type depends on designation/site |
| Training-Ready | All required training for designation/site valid | Based on hr_role_requirement_matrix |
| CICPA-Ready | Active CICPA pass for required site | Only for ADNOC/CICPA sites |
| ADNOC-Ready | CICPA + H2S + ADNOC ATA + Medical + Visa all valid | Combined check |
| Offshore-Ready | Offshore medical + H2S + confined space + visa + passport valid |  |
| Driver-Ready | Driving license + ADSD + Medical + EID + Visa valid |  |
| Medical Insurance-Ready | Active insurance coverage |  |
| Insurance-Ready | Same as above |  |
| Blocked | Any active HR hold or disciplinary suspension |  |

Display: Color-coded readiness matrix card — Green/Amber/Red per dimension.

Blocked status detail panel (if blocked):

- Blocked From (date)

- Blocked Reason

- Unblock Requirements (list of what needs to be resolved)

- "Resolve" quick links to relevant tab

### 7.6.3	Sub-section C: Benefits / Facilities / Assets

Table: employee_assets_facilities

| Field | Type |
| --- | --- |
| Accommodation Provided | Boolean |
| Camp Name | Text |
| Room Number | Text |
| Bed Number | Text |
| Transport Provided | Boolean |
| Pickup Point | Text |
| Food/Mess Eligible | Boolean |
| PPE Issued | Boolean |
| Uniform Issued | Boolean |
| Safety Shoes Issued | Boolean |
| Helmet Issued | Boolean |
| Company ID Card Issued | Boolean |
| Company Mobile Issued | Boolean |
| SIM Card Issued | Boolean |
| SIM Number | Text |
| Laptop Issued | Boolean |
| Tools Issued | Boolean |
| Asset Return Required on EOS | Boolean |
| Pending Asset Return | Boolean |
| Asset Return Notes | Text |

## 7.7	7.7 HR Actions Tab

Purpose: PRO processes, performance, disciplinary, notes, approvals, EOS.

Component: EmployeeHRActionsTab

### 7.7.1	Sub-section A: PRO / Renewal Processes

Table: employee_pro_processes

| Field | Type | Required | Notes |
| --- | --- | --- | --- |
| Process Type | Combobox → hr_pro_process_types | Yes | Visa Renewal / EID Renewal / Labour Card / Medical Fitness / Insurance Renewal / CICPA / Plant Card / Training Renewal |
| Related Document | FK employee_identity_documents or other | No |  |
| Application Reference | Text | No | Government portal reference |
| Responsible PRO | FK user_profiles | Yes |  |
| Current Stage | Select | Yes | Not Started / Documents Collecting / Submitted / In Review / Approved / Rejected / Complete |
| Submission Date | Date | No |  |
| Expected Completion Date | Date | No |  |
| Portal / Status Link | URL | No |  |
| Payment Required | Boolean | No | Flag only — no amounts |
| Missing Documents | Text | No |  |
| Completed Date | Date | System |  |
| Notes | Text | No |  |

### 7.7.2	Sub-section B: Performance & Disciplinary

Table: employee_performance_reviews + employee_disciplinary_actions

Performance fields:

- Review Date, Period, Reviewer, Rating (1–5), Promotion Recommendation, Salary Revision Recommendation, Notes

Disciplinary fields:

- Warning Type (Verbal / Written / Final), Warning Date, Case Number, Investigation Status, Suspension Status, HR Hold Active, Hold Reason, Allowed for Assignment, Allowed for Payroll, Notes

### 7.7.3	Sub-section C: End of Service / Offboarding

Table: employee_end_of_service_cases

| Field | Type |
| --- | --- |
| Resignation Submitted Date | Date |
| Termination Date | Date |
| Last Working Day | Date |
| Notice Period (Days) | Number |
| Notice Period Served | Boolean |
| EOS Reason | Select: Resignation / Termination / Contract End / Retirement / Death |
| Final Settlement Status | Select |
| Leave Balance Settlement | Select |
| Salary Pending | Boolean |
| Deduction Pending | Boolean |
| Visa Cancellation Status | Select |
| Labour Cancellation Status | Select |
| Insurance Cancellation Status | Select |
| CICPA/Access Cancellation | Select |
| Asset Clearance Status | Select |
| Accommodation Clearance | Select |
| Exit Interview Done | Boolean |
| Employee Archived Date | Date |

### 7.7.4	Sub-section D: Notes

Table: employee_notes

| Field | Type |
| --- | --- |
| Note Type | Select: General / HR / Compliance / Medical / Operational / Confidential |
| Note Date | Date |
| Note By | FK user_profiles (auto) |
| Visibility Level | Select: All HR / HR Manager Only / Medical Only |
| Note Text | Text |
| Follow-up Required | Boolean |
| Follow-up Date | Date |

### 7.7.5	Sub-section E: Approvals

Table: employee_approvals

Pending approval requests on this employee — list view.

Columns: Approval Type | Requested By | Requested Date | Status | Approved/Rejected By | Date | Notes

## 7.8	7.8 Documents Tab

Purpose: All DMS documents linked to this employee.

Component: Reuse DmsEntityDocumentsTab from @/features/dms/entity-documents

<DmsEntityDocumentsTab
  entityType="employee"
  entityId={employee.id}
  entityLabel={`${employee.full_name_en} (${employee.employee_code})`}
  canUpload={hasPermission(ctx, "hr.employees.update")}
  canLinkExisting={hasPermission(ctx, "hr.employees.update")}
  canUnlink={hasPermission(ctx, "hr.admin")}
  showComplianceCards={true}
  onChildOpen={handleChildOpen}
/>

Extended behavior:

- Documents can be linked to specific child records (dependent, training certificate, access card, etc.)

- "Related Record" dropdown when linking — selects which child table the document supports

- Shows document type, status, expiry, AI extraction status, verification status

- Missing required documents listed based on dms_required_document_rules

## 7.9	7.9 AI Review Tab

Purpose: All AI suggestions, corrections, document extraction results, and drafts.

Component: EmployeeAIReviewTab
Permission: hr.ai.review required

Sections:

| Section | AI Source | Action |
| --- | --- | --- |
| AI Fill Suggestions | Common AI.1 (erp_ai_field_suggestions) | Accept / Reject / Apply |
| AI Correction Suggestions | Common AI.1 | Accept / Reject |
| Missing Data Findings | Data Quality Monitor AI.15 | Review / Dismiss |
| Duplicate Employee Warning | Common AI.3 | Review |
| Compliance Findings | Common AI.4 | Review |
| Risk Score | Common AI.5 | View explanation |
| Document Extraction Results | DMS AI.10/AI.11 | Review → Apply to child record |
| AI Suggested Actions | Common AI.7 assistant drafts | Review |
| HR Letter / Email Drafts | AI.7 + email integration | Review → Edit → Send |
| Ask AI | Live AI assistant | Chat interface |

Rules:

- No auto-save, no auto-apply

- Every suggestion shows source document snippet (collapsed, via DMS)

- Every draft letter/email shows AI-generated text — user must review and confirm before sending

## 7.10	7.10 Audit Tab

Purpose: Complete change history for this employee.

Component: EmployeeAuditTab

Sources:

- audit_logs filtered by entity_name IN ('employees', 'employee_*') AND entity_id = employee.id

- erp_ai_field_suggestion_events — AI suggestion actions

- erp_ai_compliance_finding_events — compliance events

- dms_document_events — DMS events for employee-linked documents

Columns: Timestamp | User | Action | Entity | Field Changed | Old Value | New Value | Notes

Sensitive masking:

- Salary fields masked if no hr.payroll.view

- Medical fields masked if no hr.medical.view

- IBAN/bank account always masked

- Passport/EID numbers partially masked

# 8	8. HR Dashboard Design

Route: /admin/hr/dashboard
Component: HRDashboardPageClient
Permission: hr.dashboard.view

## 8.1	8.1 Dashboard Filters (sticky top bar)

Company | Branch | Department | Designation | Category | Employee Status | Nationality | Site | Client | Date Range

## 8.2	8.2 Dashboard Sections

Each section is a collapsible card with:

- Summary stat cards (count, percentage, trend)

- Alert list (click → Employee Profile)

- "View All" link to filtered Employees list

| Section | Key Metrics | Alert Rows |
| --- | --- | --- |
| Employee Overview | Total active, new joiners this month, on leave, on probation | New joiners checklist incomplete |
| Compliance & Expiry | Documents expiring <30d, expired, missing mandatory | Per-employee per-document |
| Medical Insurance | Active, expiring, expired, not covered | Per-employee |
| Dependents | Total dependents, expiring documents | Per-dependent |
| Access Cards / CICPA | Active, expiring, expired, missing for site | Per-employee per card type |
| Training & Certifications | Valid, expiring <30d, expired, missing required | Per-employee per training type |
| Medical Fitness / Health | Fit, restricted, expired, due for renewal | Per-employee |
| Attendance Today | Present, absent, on leave, not recorded | Per-employee |
| Leave / Vacation | On leave today, requests pending approval, balance <5d | Per-employee |
| Payroll / WPS Readiness | WPS enrolled, holds, missing IBAN, salary revisions due | Per-employee |
| Assignments / Site Readiness | ADNOC-ready, CICPA-ready, blocked, available | Per-employee |
| PRO Renewals | Open processes, due this week, overdue | Per-process |
| HR Holds / Disciplinary | Active holds, open cases, suspensions | Per-employee |
| AI / Data Quality Alerts | Open AI suggestions, data quality findings | Per-employee |

## 8.3	8.3 Dashboard Export

- Export full dashboard as PDF report

- Export individual section as Excel

- Print dashboard (print-optimized CSS)

# 9	9. HR Search Design

Route: /admin/hr/search
Component: HRSearchPageClient
Permission: hr.search.use

## 9.1	9.1 Search Bar

- Keyword text input (searches across all indexed HR fields)

- AI Natural Language toggle (sends query to Common AI.6 search engine extended for HR)

- Quick filter chips: Active Employees | Expiring Documents | Blocked | On Leave

## 9.2	9.2 Advanced Filter Panel

Collapsible — contains all HR filter dimensions:

- Company, Branch, Department, Designation, Category, Employment Type

- Nationality, Gender, Marital Status

- Status, HR Hold, Blocked, On Leave

- Site, Client, Assignment Status

- Document Type filter + Expiry State (valid/expiring/expired/missing)

- Training type + expiry state

- Access card type + status

- Medical insurance status

- WPS status

- Leave status

- Attendance status

- AI issue status

## 9.3	9.3 Result Display

- Grouped result cards (Employee → matching child records highlighted)

- Result badges: [Expired] [Expiring] [Blocked] [Hold] [AI Issue] [Missing Doc]

- Pagination (50 per page)

- Select all / Select page → Export selected

## 9.4	9.4 AI Natural Language Examples

| Query | HR Module Logic |
| --- | --- |
| "Show all drivers with CICPA expiring in 30 days and missing H2S" | Filter category=driver, access_cards expiring ≤30d, training H2S missing/expired |
| "Show employees ready for ADNOC Ruwais site" | Readiness: ADNOC-Ready = true, site = Ruwais |
| "Show employees with expired medical insurance" | Medical insurance expiry < today |
| "Show operators with expired ADSD" | Category=operator OR designation includes operator, ADSD expired |
| "Show employees with dependents visa expiring this month" | Dependent residence_visa_expiry in current month |
| "Show blocked employees" | employee_block_events.is_active = true |
| "Show employees who joined this year with incomplete onboarding" | Joining date in year, onboarding checklist incomplete |

# 10	10. Recruitment & Onboarding Design

Route group: /admin/hr/recruitment/

## 10.1	10.1 Manpower Requests

Route: /admin/hr/recruitment/manpower-requests
Table: hr_manpower_requests

Fields: Department | Designation | Number Required | Required By | Priority | Approval Status | Reason | Approved By | Created By | Status

Actions: Create Request | Approve | Reject | Convert to Job Opening

## 10.2	10.2 Job Openings

Route: /admin/hr/recruitment/job-openings
Table: hr_job_openings

Fields: Job Title | Department | Designation | Openings Count | Source (Internal/External/Agency) | Status | Linked Manpower Request | Posted Date | Closing Date | HR Responsible

## 10.3	10.3 Candidates

Route: /admin/hr/recruitment/candidates
Table: hr_candidates

Fields: Full Name EN/AR | Nationality | Date of Birth | Mobile | Email | Applied Position | Application Date | Source | Status | Interview Status | Documents (DMS linked) | Notes

## 10.4	10.4 Interview Evaluations

Table: hr_candidate_interviews

Fields: Candidate | Interviewer | Interview Date | Type (Phone/In-Person/Panel) | Result | Rating | Recommendation | Notes | Next Step

## 10.5	10.5 Offer Letters

Table: hr_offer_letters

Fields: Candidate | Position | Basic Salary (masked) | Allowances | Start Date | Offer Date | Expiry Date | Status | Accepted Date | Rejected Reason | DMS Offer Letter Link

AI use: Draft offer letter text, auto-fill from candidate profile.

## 10.6	10.6 New Joiners

Route: /admin/hr/recruitment/new-joiners

Filtered list of hr_candidates with status = Accepted + employees record creation pending.

Actions: Convert Candidate to Employee (creates employee record pre-filled from candidate data)

## 10.7	10.7 Onboarding Checklist

Table: hr_onboarding_checklists + hr_onboarding_tasks

Template-based: each designation/category has a default checklist.

Task types: Documents Required | System Access | Training Required | Assets Issued | Orientation | Probation Review Scheduled

## 10.8	10.8 Probation Tracking

Filtered view of active employees with employee_status = Probation.

Shows: Employee | Start Date | End Date | Days Remaining | Probation Review Date | Outcome (Pass/Extend/Terminate)

# 11	11. Attendance & Leave Design

## 11.1	11.1 Daily Attendance

Route: /admin/hr/time/attendance
Table: employee_attendance

Global view of all employee attendance for selected date/range/site.

Filters: Date | Site | Department | Status (Present/Absent/Late/On Leave/Missing)

Actions: Bulk mark present | Attendance correction | Export | Print | Sync from biometric (future)

## 11.2	11.2 Shift Assignment

Route: /admin/hr/time/shifts
Table: employee_shift_assignments

Assign work calendar + shift to employees. Bulk assignment by department/site.

## 11.3	11.3 Leave Requests

Route: /admin/hr/time/leave
Table: employee_leave_requests

Filters: Status (Pending/Approved/Rejected) | Leave Type | Department | Date Range

Actions: Approve | Reject | Request More Info | Bulk Approve

Leave approval workflow:

- Employee submits (or HR submits on behalf)

- Supervisor approves (if approval role configured)

- HR Manager approves

- Leave balance deducted automatically

## 11.4	11.4 Leave Balance Management

Table: employee_leave_balances

Per-employee, per-leave-type balance tracking. Annual reset on joining anniversary or calendar year (configurable in HR Settings).

## 11.5	11.5 Overtime

Table: employee_overtime_records

Overtime recording per employee per day. Links to attendance. Approval required.

## 11.6	11.6 Attendance Correction

Table: employee_attendance_corrections

HR/supervisor corrects missing punches or wrong records. Creates audit event. Requires reason.

# 12	12. Payroll & WPS Design

## 12.1	12.1 Salary Profiles

Route: /admin/hr/payroll/salaries
Table: employee_payroll_profiles + employee_salary_components

Global view: All employees with salary data (masked for non-payroll users).

Actions: Edit salary | Add allowance/deduction | Request salary revision | Export (masked for non-payroll)

## 12.2	12.2 WPS File Preparation

Route: /admin/hr/payroll/wps

Generate WPS SIF (Salary Information File) for submission to MOHRE / WPS agent.

Validation:

- All employees have valid IBAN or exchange house details

- Labour card numbers present

- Gross salary ≥ minimum wage

- All employees not on salary hold

Export: WPS SIF format (CSV/Excel per Central Bank of UAE specification)

## 12.3	12.3 Payroll Reports

Route: /admin/hr/payroll/reports

Available reports: Payroll Summary | Missing IBAN | Salary Hold | Allowance Breakdown | Salary Revision History | WPS Readiness

# 13	13. Assignments & Readiness Design

## 13.1	13.1 Site Readiness View

Route: /admin/hr/assignments/readiness

Cross-employee view: "Who is ready for which site?"

Filters: Site | Client | Readiness Dimension | Status

Table: Employee | Site | CICPA-Ready | ADNOC-Ready | Legal-Ready | Training-Ready | Medical-Ready | Overall Status

## 13.2	13.2 Blocked Employees

Route: /admin/hr/assignments/blocked

All employees with active block. Shows: Employee | Block Reason | Blocked Since | Unblock Requirements | Quick-link to resolve

## 13.3	13.3 Assignment History

Filtered view of employee_assignments. Shows all past and current assignments.

## 13.4	13.4 Readiness Rules Engine

The readiness engine runs deterministically (no AI required). It evaluates:

- Load hr_readiness_rule_templates for employee's designation + current site

- Check each rule against employee's compliance records

- Set employee_readiness_status.{dimension}_ready booleans

- Set employee_readiness_status.overall_readiness_score (0–100)

- Set employee_readiness_status.is_blocked if any critical rule fails

Rules defined in hr_role_requirement_matrix and hr_site_requirement_matrix.

# 14	14. End of Service Design

Route group: /admin/hr/eos/

## 14.1	14.1 Resignation / Termination

Route: /admin/hr/eos/cases
Table: employee_end_of_service_cases

Actions: Create EOS Case | Approve Resignation | Process Termination | Calculate Final Settlement (HR readiness only) | Clearance Checklist

## 14.2	14.2 Clearance Checklist

Table: employee_clearance_items

Template-based per designation/category. Items: Asset Return | IT Access Revoked | Accommodation Cleared | Insurance Cancelled | Visa Cancellation Initiated | Labour Cancellation Initiated | CICPA Cancelled | Exit Interview Completed

Clearance progresses through status: Pending → In Progress → Complete.

## 14.3	14.3 Employee Archive

Once EOS is complete and clearance done, employee status → Archived. Profile becomes read-only. All data retained for audit/legal requirements.

# 15	15. HR Settings Design

Route group: /admin/hr/settings/

All settings use ERPRecordWorkspaceForm pattern or simple list+dialog CRUD.

| Screen | Route | Table | Purpose |
| --- | --- | --- | --- |
| Employee Categories | .../categories | hr_employee_categories | Driver / Operator / Technician / etc. |
| Employment Types | .../employment-types | hr_employment_types | Full-time / Contract / Secondment |
| Grades | .../grades | hr_grades | Job grades (Grade 1–10 or custom) |
| Document Types | .../document-types | hr_identity_document_types | EID / Passport / Visa / etc. |
| Access Card Types | .../access-card-types | hr_access_card_types | CICPA / ADNOC / Port / Offshore |
| Training Categories | .../training-categories | hr_training_categories | Safety / HSE / Operator / etc. |
| Training Types | .../training-types | hr_training_types | Catalogue of all certificates |
| Medical Record Types | .../medical-types | hr_medical_record_types | Visa / Offshore / Periodic / etc. |
| Leave Types | .../leave-types | hr_leave_types | Annual / Sick / Emergency / Unpaid |
| Relationship Types | .../relationship-types | hr_relationship_types | Spouse / Child / Parent |
| Salary Components | .../salary-components | hr_salary_component_types | Housing / Transport / Food allowances |
| Payroll Groups | .../payroll-groups | hr_payroll_groups | Monthly / Weekly |
| HR Numbering | .../numbering | Numbering rules table | Employee code prefix/format |
| Readiness Rules | .../readiness-rules | hr_readiness_rule_templates | Per-designation / per-site rules |
| Role Requirement Matrix | .../role-matrix | hr_role_requirement_matrix | Which trainings/docs per designation |
| Site Requirement Matrix | .../site-matrix | hr_site_requirement_matrix | Which requirements per site/client |
| PRO Process Types | .../pro-types | hr_pro_process_types | Visa Renewal / EID / Labour / etc. |
| Approval Workflows | .../approval-workflows | hr_approval_workflows | Leave / Salary / EOS workflows |
| Medical Confidentiality | .../medical-settings | Config table | Who can see medical records |

# 16	16. Database Schema Plan

## 16.1	16.1 Core Tables

-- employees (core employee record)
CREATE TABLE employees (
  id                    BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,
  employee_code         TEXT NOT NULL UNIQUE,               -- HR-2026-000001
  
  -- Personal
  full_name_en          TEXT NOT NULL,
  full_name_ar          TEXT,
  known_name            TEXT,
  gender                TEXT NOT NULL CHECK (gender IN ('male','female')),
  nationality_id        BIGINT REFERENCES countries(id),
  date_of_birth         DATE NOT NULL,
  marital_status        TEXT,
  mobile_number         TEXT NOT NULL,
  personal_email        TEXT,
  uae_address           TEXT,
  home_country_address  TEXT,
  blood_group           TEXT CHECK (blood_group IN ('A+','A-','B+','B-','O+','O-','AB+','AB-')),
  photo_dms_document_id BIGINT REFERENCES dms_documents(id),
  
  -- Employment
  owner_company_id      BIGINT NOT NULL REFERENCES owner_companies(id),
  branch_id             BIGINT REFERENCES branches(id),
  department_id         BIGINT REFERENCES departments(id),
  designation_id        BIGINT REFERENCES designations(id),
  employee_category_id  BIGINT REFERENCES hr_employee_categories(id),
  employment_type_id    BIGINT REFERENCES hr_employment_types(id),
  joining_date          DATE NOT NULL,
  actual_joining_date   DATE,
  employee_status       TEXT NOT NULL DEFAULT 'active'
                        CHECK (employee_status IN ('active','inactive','on_leave','probation',
                                                   'suspended','terminated','archived')),
  reporting_manager_id  BIGINT REFERENCES employees(id),
  supervisor_id         BIGINT REFERENCES employees(id),
  primary_work_site_id  BIGINT REFERENCES work_sites(id),
  sponsor_company_id    BIGINT REFERENCES owner_companies(id),
  mohre_establishment   TEXT,
  
  -- Contract
  probation_start_date  DATE,
  probation_end_date    DATE,
  contract_type         TEXT CHECK (contract_type IN ('limited','unlimited')),
  contract_start_date   DATE,
  contract_end_date     DATE,
  notice_period_days    INT,
  
  -- Status
  inactive_date         DATE,
  inactive_reason       TEXT,
  
  -- Emergency Contact
  emergency_contact_name         TEXT NOT NULL,
  emergency_contact_mobile       TEXT NOT NULL,
  emergency_contact_relationship TEXT,
  
  -- Recruitment linkage
  hr_candidate_id       BIGINT REFERENCES hr_candidates(id),
  
  -- System
  created_at            TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  updated_at            TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  created_by            BIGINT REFERENCES user_profiles(id),
  deleted_at            TIMESTAMPTZ,
  deleted_by            BIGINT REFERENCES user_profiles(id)
);

-- RLS: ENABLED + FORCED
-- SELECT: current_user_can_view_employee(id)
-- INSERT: hr.employees.create
-- UPDATE: hr.employees.update
-- DELETE (soft): hr.admin

## 16.2	16.2 Compliance Tables

-- employee_identity_documents
CREATE TABLE employee_identity_documents (
  id                    BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,
  employee_id           BIGINT NOT NULL REFERENCES employees(id) ON DELETE CASCADE,
  document_type_id      BIGINT NOT NULL REFERENCES hr_identity_document_types(id),
  document_number       TEXT NOT NULL,
  issue_date            DATE NOT NULL,
  expiry_date           DATE,
  issuing_authority     TEXT,
  issue_country_id      BIGINT REFERENCES countries(id),
  status                TEXT NOT NULL DEFAULT 'active'
                        CHECK (status IN ('active','expired','cancelled','pending')),
  verification_status   TEXT NOT NULL DEFAULT 'unverified'
                        CHECK (verification_status IN ('unverified','verified','failed')),
  verified_by           BIGINT REFERENCES user_profiles(id),
  verified_at           TIMESTAMPTZ,
  dms_document_id       BIGINT REFERENCES dms_documents(id),
  renewal_status        TEXT NOT NULL DEFAULT 'not_required'
                        CHECK (renewal_status IN ('not_required','pending','in_progress','complete')),
  notes                 TEXT,
  created_at            TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  updated_at            TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  created_by            BIGINT REFERENCES user_profiles(id),
  deleted_at            TIMESTAMPTZ
);

-- employee_medical_insurances
CREATE TABLE employee_medical_insurances (
  id                      BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,
  employee_id             BIGINT NOT NULL REFERENCES employees(id) ON DELETE CASCADE,
  insurance_provider      TEXT NOT NULL,
  tpa                     TEXT,
  policy_number           TEXT NOT NULL,
  insurance_card_number   TEXT,
  network_category        TEXT,
  issue_date              DATE NOT NULL,
  expiry_date             DATE NOT NULL,
  employee_covered        BOOLEAN NOT NULL DEFAULT TRUE,
  dependent_coverage      BOOLEAN NOT NULL DEFAULT FALSE,
  dependent_count_covered INT,
  status                  TEXT NOT NULL DEFAULT 'active'
                          CHECK (status IN ('active','expired','cancelled','pending')),
  dms_document_id         BIGINT REFERENCES dms_documents(id),
  renewal_status          TEXT NOT NULL DEFAULT 'not_required',
  verification_status     TEXT NOT NULL DEFAULT 'unverified',
  notes                   TEXT,
  created_at              TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  updated_at              TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  created_by              BIGINT REFERENCES user_profiles(id),
  deleted_at              TIMESTAMPTZ
);

-- employee_dependents
CREATE TABLE employee_dependents (
  id                            BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,
  employee_id                   BIGINT NOT NULL REFERENCES employees(id) ON DELETE CASCADE,
  full_name_en                  TEXT NOT NULL,
  full_name_ar                  TEXT,
  relationship_type_id          BIGINT NOT NULL REFERENCES hr_relationship_types(id),
  date_of_birth                 DATE NOT NULL,
  nationality_id                BIGINT REFERENCES countries(id),
  passport_number               TEXT,        -- sensitive
  passport_expiry               DATE,
  emirates_id_number            TEXT,        -- sensitive
  emirates_id_expiry            DATE,
  residence_visa_number         TEXT,
  residence_visa_expiry         DATE,
  medical_insurance_provider    TEXT,
  medical_insurance_policy      TEXT,
  medical_insurance_card        TEXT,
  medical_insurance_expiry      DATE,
  sponsored_by                  TEXT CHECK (sponsored_by IN ('employee','company')),
  is_active                     BOOLEAN NOT NULL DEFAULT TRUE,
  notes                         TEXT,
  created_at                    TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  updated_at                    TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  created_by                    BIGINT REFERENCES user_profiles(id),
  deleted_at                    TIMESTAMPTZ
);

-- employee_access_cards
CREATE TABLE employee_access_cards (
  id                    BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,
  employee_id           BIGINT NOT NULL REFERENCES employees(id) ON DELETE CASCADE,
  access_type_id        BIGINT NOT NULL REFERENCES hr_access_card_types(id),
  client_authority      TEXT NOT NULL,
  work_site_id          BIGINT REFERENCES work_sites(id),
  card_number           TEXT,
  application_reference TEXT,
  issue_date            DATE,
  expiry_date           DATE,
  status                TEXT NOT NULL DEFAULT 'pending'
                        CHECK (status IN ('active','pending','expired','cancelled','suspended')),
  access_level          TEXT,
  dms_document_id       BIGINT REFERENCES dms_documents(id),
  renewal_status        TEXT NOT NULL DEFAULT 'not_required',
  notes                 TEXT,
  created_at            TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  updated_at            TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  created_by            BIGINT REFERENCES user_profiles(id),
  deleted_at            TIMESTAMPTZ
);

-- employee_training_certificates
CREATE TABLE employee_training_certificates (
  id                    BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,
  employee_id           BIGINT NOT NULL REFERENCES employees(id) ON DELETE CASCADE,
  training_type_id      BIGINT NOT NULL REFERENCES hr_training_types(id),
  provider              TEXT,
  approval_body         TEXT,
  certificate_number    TEXT,
  issue_date            DATE NOT NULL,
  expiry_date           DATE,
  validity_months       INT,
  required_for_designation BOOLEAN NOT NULL DEFAULT FALSE,
  required_for_site     BOOLEAN NOT NULL DEFAULT FALSE,
  status                TEXT NOT NULL DEFAULT 'valid'
                        CHECK (status IN ('valid','expiring','expired','not_required')),
  dms_document_id       BIGINT REFERENCES dms_documents(id),
  verification_status   TEXT NOT NULL DEFAULT 'unverified',
  renewal_status        TEXT NOT NULL DEFAULT 'not_required',
  notes                 TEXT,
  created_at            TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  updated_at            TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  created_by            BIGINT REFERENCES user_profiles(id),
  deleted_at            TIMESTAMPTZ
);

-- employee_medical_records (confidential)
CREATE TABLE employee_medical_records (
  id                      BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,
  employee_id             BIGINT NOT NULL REFERENCES employees(id) ON DELETE CASCADE,
  medical_record_type_id  BIGINT NOT NULL REFERENCES hr_medical_record_types(id),
  medical_center          TEXT NOT NULL,
  report_number           TEXT,
  examination_date        DATE NOT NULL,
  result                  TEXT NOT NULL CHECK (result IN ('fit','unfit','conditionally_fit','under_review')),
  fit_for_work            BOOLEAN NOT NULL DEFAULT TRUE,
  has_restrictions        BOOLEAN NOT NULL DEFAULT FALSE,
  restriction_details     TEXT,
  expiry_date             DATE,
  required_for_visa       BOOLEAN NOT NULL DEFAULT FALSE,
  required_for_site       BOOLEAN NOT NULL DEFAULT FALSE,
  required_for_offshore   BOOLEAN NOT NULL DEFAULT FALSE,
  dms_document_id         BIGINT REFERENCES dms_documents(id),
  confidentiality_level   TEXT NOT NULL DEFAULT 'restricted'
                          CHECK (confidentiality_level IN ('internal','restricted','medical_only')),
  notes                   TEXT,
  created_at              TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  updated_at              TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  created_by              BIGINT REFERENCES user_profiles(id),
  deleted_at              TIMESTAMPTZ
);

## 16.3	16.3 Time Tables

-- employee_attendance
CREATE TABLE employee_attendance (
  id                    BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,
  employee_id           BIGINT NOT NULL REFERENCES employees(id),
  attendance_date       DATE NOT NULL,
  attendance_type       TEXT NOT NULL CHECK (attendance_type IN ('site','office','yard','workshop','remote','on_leave','absent','holiday')),
  work_site_id          BIGINT REFERENCES work_sites(id),
  check_in_time         TIMESTAMPTZ,
  check_out_time        TIMESTAMPTZ,
  total_hours           NUMERIC(5,2),
  overtime_hours        NUMERIC(5,2) DEFAULT 0,
  late_minutes          INT DEFAULT 0,
  early_out_minutes     INT DEFAULT 0,
  is_missing_punch      BOOLEAN NOT NULL DEFAULT FALSE,
  attendance_source     TEXT CHECK (attendance_source IN ('biometric','mobile','manual','import')),
  approval_status       TEXT NOT NULL DEFAULT 'pending'
                        CHECK (approval_status IN ('pending','approved','rejected','corrected')),
  corrected_by          BIGINT REFERENCES user_profiles(id),
  correction_reason     TEXT,
  created_at            TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  updated_at            TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  UNIQUE (employee_id, attendance_date)
);

-- employee_shift_assignments
CREATE TABLE employee_shift_assignments (
  id                    BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,
  employee_id           BIGINT NOT NULL REFERENCES employees(id),
  work_calendar_id      BIGINT NOT NULL REFERENCES work_calendars(id),
  work_shift_id         BIGINT NOT NULL REFERENCES work_shifts(id),
  weekly_off_day        TEXT,
  overtime_eligible     BOOLEAN NOT NULL DEFAULT FALSE,
  attendance_required   BOOLEAN NOT NULL DEFAULT TRUE,
  mobile_attendance_allowed BOOLEAN NOT NULL DEFAULT FALSE,
  biometric_required    BOOLEAN NOT NULL DEFAULT TRUE,
  effective_from        DATE NOT NULL,
  effective_to          DATE,
  notes                 TEXT,
  created_at            TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  created_by            BIGINT REFERENCES user_profiles(id)
);

-- employee_leave_requests
CREATE TABLE employee_leave_requests (
  id                    BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,
  employee_id           BIGINT NOT NULL REFERENCES employees(id),
  leave_type_id         BIGINT NOT NULL REFERENCES hr_leave_types(id),
  request_date          DATE NOT NULL DEFAULT CURRENT_DATE,
  start_date            DATE NOT NULL,
  end_date              DATE NOT NULL,
  total_days            NUMERIC(5,1) NOT NULL,
  reason                TEXT NOT NULL,
  approval_status       TEXT NOT NULL DEFAULT 'pending'
                        CHECK (approval_status IN ('pending','approved','rejected','cancelled')),
  approved_by           BIGINT REFERENCES user_profiles(id),
  approved_at           TIMESTAMPTZ,
  rejection_reason      TEXT,
  return_date           DATE,
  sick_leave_dms_doc_id BIGINT REFERENCES dms_documents(id),
  created_at            TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  updated_at            TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  created_by            BIGINT REFERENCES user_profiles(id)
);

-- employee_leave_balances
CREATE TABLE employee_leave_balances (
  id                    BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,
  employee_id           BIGINT NOT NULL REFERENCES employees(id),
  leave_type_id         BIGINT NOT NULL REFERENCES hr_leave_types(id),
  balance_year          INT NOT NULL,
  entitled_days         NUMERIC(5,1) NOT NULL,
  used_days             NUMERIC(5,1) NOT NULL DEFAULT 0,
  carried_over_days     NUMERIC(5,1) NOT NULL DEFAULT 0,
  balance_days          NUMERIC(5,1) GENERATED ALWAYS AS (entitled_days + carried_over_days - used_days) STORED,
  updated_at            TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  UNIQUE (employee_id, leave_type_id, balance_year)
);

## 16.4	16.4 Payroll / WPS Tables

-- employee_payroll_profiles
CREATE TABLE employee_payroll_profiles (
  id                        BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,
  employee_id               BIGINT NOT NULL REFERENCES employees(id) ON DELETE CASCADE,
  basic_salary              NUMERIC(12,2) NOT NULL,
  housing_allowance         NUMERIC(12,2) NOT NULL DEFAULT 0,
  transport_allowance       NUMERIC(12,2) NOT NULL DEFAULT 0,
  food_allowance            NUMERIC(12,2) NOT NULL DEFAULT 0,
  other_allowances_json     JSONB,                          -- [{name, amount}]
  gross_salary              NUMERIC(12,2),                  -- calculated trigger
  overtime_eligible         BOOLEAN NOT NULL DEFAULT FALSE,
  overtime_rate_multiplier  NUMERIC(4,2) DEFAULT 1.25,
  payroll_group_id          BIGINT REFERENCES hr_payroll_groups(id),
  salary_effective_date     DATE NOT NULL,
  last_revision_date        DATE,
  payroll_hold              BOOLEAN NOT NULL DEFAULT FALSE,
  payroll_hold_reason       TEXT,
  created_at                TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  updated_at                TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  created_by                BIGINT REFERENCES user_profiles(id)
);

-- employee_wps_profiles
CREATE TABLE employee_wps_profiles (
  id                    BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,
  employee_id           BIGINT NOT NULL REFERENCES employees(id) ON DELETE CASCADE,
  wps_applicable        BOOLEAN NOT NULL DEFAULT TRUE,
  wps_status            TEXT NOT NULL DEFAULT 'active'
                        CHECK (wps_status IN ('active','hold','exempt','not_enrolled')),
  bank_id               BIGINT REFERENCES banks(id),       -- Finance Basics Banks
  account_holder_name   TEXT,
  account_number        TEXT,                               -- encrypted/masked
  iban                  TEXT,                               -- encrypted/masked
  exchange_house        TEXT,
  salary_payment_method TEXT NOT NULL DEFAULT 'bank_transfer'
                        CHECK (salary_payment_method IN ('bank_transfer','exchange_house','cheque')),
  labour_card_number    TEXT,
  mohre_person_code     TEXT,
  salary_effective_date DATE NOT NULL,
  created_at            TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  updated_at            TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  created_by            BIGINT REFERENCES user_profiles(id)
);

-- employee_salary_revisions (append-only log)
CREATE TABLE employee_salary_revisions (
  id                    BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,
  employee_id           BIGINT NOT NULL REFERENCES employees(id),
  effective_date        DATE NOT NULL,
  previous_basic        NUMERIC(12,2),
  new_basic             NUMERIC(12,2) NOT NULL,
  revision_reason       TEXT NOT NULL,
  approved_by           BIGINT REFERENCES user_profiles(id),
  created_at            TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  created_by            BIGINT REFERENCES user_profiles(id)
);

## 16.5	16.5 Operations Tables

-- employee_assignments
CREATE TABLE employee_assignments (
  id                    BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,
  employee_id           BIGINT NOT NULL REFERENCES employees(id),
  assignment_type       TEXT NOT NULL CHECK (assignment_type IN ('site','office','yard','workshop','remote','travel')),
  work_site_id          BIGINT REFERENCES work_sites(id),
  client_project        TEXT,
  assigned_role         TEXT,
  site_supervisor       TEXT,
  start_date            DATE NOT NULL,
  expected_end_date     DATE,
  actual_end_date       DATE,
  assignment_status     TEXT NOT NULL DEFAULT 'active'
                        CHECK (assignment_status IN ('active','completed','cancelled','on_hold')),
  notes                 TEXT,
  created_at            TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  updated_at            TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  created_by            BIGINT REFERENCES user_profiles(id)
);

-- employee_readiness_status (cached/computed)
CREATE TABLE employee_readiness_status (
  id                    BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,
  employee_id           BIGINT NOT NULL REFERENCES employees(id) UNIQUE,
  legal_ready           BOOLEAN NOT NULL DEFAULT FALSE,
  medical_ready         BOOLEAN NOT NULL DEFAULT FALSE,
  training_ready        BOOLEAN NOT NULL DEFAULT FALSE,
  cicpa_ready           BOOLEAN NOT NULL DEFAULT FALSE,
  adnoc_ready           BOOLEAN NOT NULL DEFAULT FALSE,
  offshore_ready        BOOLEAN NOT NULL DEFAULT FALSE,
  driver_ready          BOOLEAN NOT NULL DEFAULT FALSE,
  insurance_ready       BOOLEAN NOT NULL DEFAULT FALSE,
  is_blocked            BOOLEAN NOT NULL DEFAULT FALSE,
  block_reason          TEXT,
  overall_readiness_score INT NOT NULL DEFAULT 0 CHECK (overall_readiness_score BETWEEN 0 AND 100),
  last_calculated_at    TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  unblock_requirements  JSONB
);

-- employee_block_events (append-only)
CREATE TABLE employee_block_events (
  id                    BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,
  employee_id           BIGINT NOT NULL REFERENCES employees(id),
  event_type            TEXT NOT NULL CHECK (event_type IN ('blocked','unblocked')),
  block_reason          TEXT,
  blocked_by            BIGINT REFERENCES user_profiles(id),
  effective_date        DATE NOT NULL,
  created_at            TIMESTAMPTZ NOT NULL DEFAULT NOW()
);

-- employee_assets_facilities
CREATE TABLE employee_assets_facilities (
  id                          BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,
  employee_id                 BIGINT NOT NULL REFERENCES employees(id) UNIQUE,
  accommodation_provided      BOOLEAN NOT NULL DEFAULT FALSE,
  camp_name                   TEXT,
  room_number                 TEXT,
  bed_number                  TEXT,
  transport_provided          BOOLEAN NOT NULL DEFAULT FALSE,
  pickup_point                TEXT,
  food_mess_eligible          BOOLEAN NOT NULL DEFAULT FALSE,
  ppe_issued                  BOOLEAN NOT NULL DEFAULT FALSE,
  uniform_issued              BOOLEAN NOT NULL DEFAULT FALSE,
  safety_shoes_issued         BOOLEAN NOT NULL DEFAULT FALSE,
  helmet_issued               BOOLEAN NOT NULL DEFAULT FALSE,
  company_id_issued           BOOLEAN NOT NULL DEFAULT FALSE,
  company_mobile_issued       BOOLEAN NOT NULL DEFAULT FALSE,
  sim_card_issued             BOOLEAN NOT NULL DEFAULT FALSE,
  sim_number                  TEXT,
  laptop_issued               BOOLEAN NOT NULL DEFAULT FALSE,
  tools_issued                BOOLEAN NOT NULL DEFAULT FALSE,
  asset_return_on_eos         BOOLEAN NOT NULL DEFAULT FALSE,
  pending_asset_return        BOOLEAN NOT NULL DEFAULT FALSE,
  asset_return_notes          TEXT,
  updated_at                  TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  updated_by                  BIGINT REFERENCES user_profiles(id)
);

## 16.6	16.6 HR Actions Tables

-- employee_pro_processes
CREATE TABLE employee_pro_processes (
  id                        BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,
  employee_id               BIGINT NOT NULL REFERENCES employees(id),
  process_type_id           BIGINT NOT NULL REFERENCES hr_pro_process_types(id),
  related_document_id       BIGINT REFERENCES employee_identity_documents(id),
  application_reference     TEXT,
  responsible_user_id       BIGINT REFERENCES user_profiles(id),
  current_stage             TEXT NOT NULL DEFAULT 'not_started'
                            CHECK (current_stage IN ('not_started','documents_collecting',
                                   'submitted','in_review','approved','rejected','complete')),
  submission_date           DATE,
  expected_completion_date  DATE,
  portal_url                TEXT,
  payment_required          BOOLEAN NOT NULL DEFAULT FALSE,
  missing_documents         TEXT,
  completed_date            DATE,
  notes                     TEXT,
  created_at                TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  updated_at                TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  created_by                BIGINT REFERENCES user_profiles(id),
  deleted_at                TIMESTAMPTZ
);

-- employee_performance_reviews
CREATE TABLE employee_performance_reviews (
  id                          BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,
  employee_id                 BIGINT NOT NULL REFERENCES employees(id),
  review_period               TEXT NOT NULL,
  review_date                 DATE NOT NULL,
  reviewer_id                 BIGINT REFERENCES user_profiles(id),
  rating                      SMALLINT NOT NULL CHECK (rating BETWEEN 1 AND 5),
  promotion_recommendation    BOOLEAN NOT NULL DEFAULT FALSE,
  salary_revision_recommended BOOLEAN NOT NULL DEFAULT FALSE,
  notes                       TEXT,
  created_at                  TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  created_by                  BIGINT REFERENCES user_profiles(id)
);

-- employee_disciplinary_actions
CREATE TABLE employee_disciplinary_actions (
  id                    BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,
  employee_id           BIGINT NOT NULL REFERENCES employees(id),
  warning_type          TEXT CHECK (warning_type IN ('verbal','written','final')),
  warning_date          DATE,
  case_number           TEXT,
  investigation_status  TEXT CHECK (investigation_status IN ('open','closed','pending','dismissed')),
  suspension_status     BOOLEAN NOT NULL DEFAULT FALSE,
  hr_hold_active        BOOLEAN NOT NULL DEFAULT FALSE,
  hold_reason           TEXT,
  allowed_for_assignment BOOLEAN NOT NULL DEFAULT TRUE,
  allowed_for_payroll   BOOLEAN NOT NULL DEFAULT TRUE,
  resolved_date         DATE,
  notes                 TEXT,
  created_at            TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  updated_at            TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  created_by            BIGINT REFERENCES user_profiles(id)
);

-- employee_end_of_service_cases
CREATE TABLE employee_end_of_service_cases (
  id                          BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,
  employee_id                 BIGINT NOT NULL REFERENCES employees(id) UNIQUE,
  resignation_date            DATE,
  termination_date            DATE,
  last_working_day            DATE,
  notice_period_days          INT,
  notice_period_served        BOOLEAN NOT NULL DEFAULT FALSE,
  eos_reason                  TEXT NOT NULL CHECK (eos_reason IN ('resignation','termination','contract_end','retirement','death','other')),
  final_settlement_status     TEXT NOT NULL DEFAULT 'pending',
  leave_balance_settlement    TEXT NOT NULL DEFAULT 'pending',
  salary_pending              BOOLEAN NOT NULL DEFAULT FALSE,
  deduction_pending           BOOLEAN NOT NULL DEFAULT FALSE,
  visa_cancellation_status    TEXT NOT NULL DEFAULT 'pending',
  labour_cancellation_status  TEXT NOT NULL DEFAULT 'pending',
  insurance_cancellation_status TEXT NOT NULL DEFAULT 'pending',
  cicpa_cancellation_status   TEXT NOT NULL DEFAULT 'not_applicable',
  asset_clearance_status      TEXT NOT NULL DEFAULT 'pending',
  accommodation_clearance     TEXT NOT NULL DEFAULT 'not_applicable',
  exit_interview_done         BOOLEAN NOT NULL DEFAULT FALSE,
  archived_date               DATE,
  notes                       TEXT,
  created_at                  TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  updated_at                  TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  created_by                  BIGINT REFERENCES user_profiles(id)
);

-- employee_notes
CREATE TABLE employee_notes (
  id                    BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,
  employee_id           BIGINT NOT NULL REFERENCES employees(id),
  note_type             TEXT NOT NULL CHECK (note_type IN ('general','hr','compliance','medical','operational','confidential')),
  note_date             DATE NOT NULL DEFAULT CURRENT_DATE,
  note_by               BIGINT NOT NULL REFERENCES user_profiles(id),
  visibility_level      TEXT NOT NULL DEFAULT 'all_hr'
                        CHECK (visibility_level IN ('all_hr','hr_manager_only','medical_only')),
  note_text             TEXT NOT NULL,
  follow_up_required    BOOLEAN NOT NULL DEFAULT FALSE,
  follow_up_date        DATE,
  created_at            TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  deleted_at            TIMESTAMPTZ
);

## 16.7	16.7 HR Settings Tables

-- hr_employee_categories
CREATE TABLE hr_employee_categories (
  id          BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,
  code        TEXT NOT NULL UNIQUE,
  name_en     TEXT NOT NULL,
  name_ar     TEXT,
  is_active   BOOLEAN NOT NULL DEFAULT TRUE,
  sort_order  INT,
  created_at  TIMESTAMPTZ NOT NULL DEFAULT NOW()
);
-- Seeds: DRIVER, OPERATOR, TECHNICIAN, SUPERVISOR, ADMIN, ENGINEER, LABORER, HSE, SECURITY, CLEANER

-- hr_employment_types
CREATE TABLE hr_employment_types (
  id          BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,
  code        TEXT NOT NULL UNIQUE,
  name_en     TEXT NOT NULL,
  name_ar     TEXT,
  is_active   BOOLEAN NOT NULL DEFAULT TRUE
);
-- Seeds: FULL_TIME, PART_TIME, CONTRACT, SECONDMENT, TEMPORARY

-- hr_identity_document_types
CREATE TABLE hr_identity_document_types (
  id                BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,
  code              TEXT NOT NULL UNIQUE,
  name_en           TEXT NOT NULL,
  name_ar           TEXT,
  has_expiry        BOOLEAN NOT NULL DEFAULT TRUE,
  is_mandatory      BOOLEAN NOT NULL DEFAULT FALSE,
  sort_order        INT,
  is_active         BOOLEAN NOT NULL DEFAULT TRUE
);
-- Seeds: EMIRATES_ID, PASSPORT, RESIDENCE_VISA, LABOUR_CARD, WORK_PERMIT, EMPLOYMENT_CONTRACT, HEALTH_CARD

-- hr_access_card_types
CREATE TABLE hr_access_card_types (
  id              BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,
  code            TEXT NOT NULL UNIQUE,
  name_en         TEXT NOT NULL,
  name_ar         TEXT,
  issuing_authority TEXT,
  has_expiry      BOOLEAN NOT NULL DEFAULT TRUE,
  is_active       BOOLEAN NOT NULL DEFAULT TRUE
);
-- Seeds: CICPA, ADNOC_PLANT, CLIENT_SITE, PORT, OFFSHORE, PROJECT_GATE

-- hr_training_categories
CREATE TABLE hr_training_categories (
  id          BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,
  code        TEXT NOT NULL UNIQUE,
  name_en     TEXT NOT NULL,
  name_ar     TEXT,
  is_active   BOOLEAN NOT NULL DEFAULT TRUE
);

-- hr_training_types (flexible catalogue)
CREATE TABLE hr_training_types (
  id                    BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,
  category_id           BIGINT NOT NULL REFERENCES hr_training_categories(id),
  code                  TEXT NOT NULL UNIQUE,
  name_en               TEXT NOT NULL,
  name_ar               TEXT,
  default_validity_months INT,
  approval_body         TEXT,
  is_active             BOOLEAN NOT NULL DEFAULT TRUE
);

-- hr_leave_types
CREATE TABLE hr_leave_types (
  id                    BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,
  code                  TEXT NOT NULL UNIQUE,
  name_en               TEXT NOT NULL,
  name_ar               TEXT,
  annual_days_entitlement NUMERIC(5,1),
  requires_approval     BOOLEAN NOT NULL DEFAULT TRUE,
  requires_document     BOOLEAN NOT NULL DEFAULT FALSE,
  is_paid               BOOLEAN NOT NULL DEFAULT TRUE,
  is_active             BOOLEAN NOT NULL DEFAULT TRUE
);
-- Seeds: ANNUAL, SICK, EMERGENCY, MATERNITY, PATERNITY, UNPAID, HAJJ, COMPASSIONATE

-- hr_relationship_types
CREATE TABLE hr_relationship_types (
  id          BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,
  code        TEXT NOT NULL UNIQUE,
  name_en     TEXT NOT NULL,
  name_ar     TEXT,
  is_active   BOOLEAN NOT NULL DEFAULT TRUE
);
-- Seeds: SPOUSE, CHILD, PARENT, SIBLING, OTHER

-- hr_medical_record_types
CREATE TABLE hr_medical_record_types (
  id              BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,
  code            TEXT NOT NULL UNIQUE,
  name_en         TEXT NOT NULL,
  name_ar         TEXT,
  has_expiry      BOOLEAN NOT NULL DEFAULT TRUE,
  is_confidential BOOLEAN NOT NULL DEFAULT TRUE,
  is_active       BOOLEAN NOT NULL DEFAULT TRUE
);

-- hr_payroll_groups
CREATE TABLE hr_payroll_groups (
  id          BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,
  code        TEXT NOT NULL UNIQUE,
  name_en     TEXT NOT NULL,
  frequency   TEXT NOT NULL CHECK (frequency IN ('monthly','weekly','bi_weekly')),
  is_active   BOOLEAN NOT NULL DEFAULT TRUE
);

-- hr_readiness_rule_templates
CREATE TABLE hr_readiness_rule_templates (
  id                    BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,
  code                  TEXT NOT NULL UNIQUE,
  name_en               TEXT NOT NULL,
  applies_to_category   BIGINT REFERENCES hr_employee_categories(id),
  applies_to_site       BIGINT REFERENCES work_sites(id),
  applies_to_designation BIGINT REFERENCES designations(id),
  rule_json             JSONB NOT NULL,  -- [{dimension, requirement_type, requirement_id, max_expiry_days}]
  is_active             BOOLEAN NOT NULL DEFAULT TRUE,
  created_at            TIMESTAMPTZ NOT NULL DEFAULT NOW()
);

-- hr_pro_process_types
CREATE TABLE hr_pro_process_types (
  id          BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,
  code        TEXT NOT NULL UNIQUE,
  name_en     TEXT NOT NULL,
  name_ar     TEXT,
  is_active   BOOLEAN NOT NULL DEFAULT TRUE
);
-- Seeds: VISA_RENEWAL, EID_RENEWAL, LABOUR_CARD, MEDICAL_FITNESS, INSURANCE_RENEWAL, CICPA_APPLICATION, PLANT_CARD, TRAINING_RENEWAL

## 16.8	16.8 Recruitment Tables

-- hr_manpower_requests
CREATE TABLE hr_manpower_requests (
  id                    BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,
  request_code          TEXT NOT NULL UNIQUE,
  department_id         BIGINT NOT NULL REFERENCES departments(id),
  designation_id        BIGINT NOT NULL REFERENCES designations(id),
  number_required       INT NOT NULL,
  required_by_date      DATE,
  priority              TEXT NOT NULL DEFAULT 'normal' CHECK (priority IN ('low','normal','high','urgent')),
  approval_status       TEXT NOT NULL DEFAULT 'pending',
  reason                TEXT,
  approved_by           BIGINT REFERENCES user_profiles(id),
  created_at            TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  created_by            BIGINT REFERENCES user_profiles(id)
);

-- hr_candidates
CREATE TABLE hr_candidates (
  id                    BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,
  candidate_code        TEXT NOT NULL UNIQUE,
  full_name_en          TEXT NOT NULL,
  full_name_ar          TEXT,
  nationality_id        BIGINT REFERENCES countries(id),
  date_of_birth         DATE,
  mobile                TEXT,
  email                 TEXT,
  applied_position_id   BIGINT REFERENCES designations(id),
  manpower_request_id   BIGINT REFERENCES hr_manpower_requests(id),
  application_date      DATE NOT NULL DEFAULT CURRENT_DATE,
  source                TEXT,
  status                TEXT NOT NULL DEFAULT 'applied'
                        CHECK (status IN ('applied','screening','interview','offered','accepted','rejected','hired','withdrawn')),
  converted_to_employee BOOLEAN NOT NULL DEFAULT FALSE,
  employee_id           BIGINT REFERENCES employees(id),
  created_at            TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  created_by            BIGINT REFERENCES user_profiles(id)
);

# 17	17. Relationship Map

owner_companies ──────────────────────┐
branches ─────────────────────────────┤
departments ──────────────────────────┤
designations ─────────────────────────┤──→ employees (core)
work_sites ───────────────────────────┤
countries ────────────────────────────┘
hr_employee_categories ───────────────┘

employees ──→ employee_identity_documents ──→ hr_identity_document_types
          ──→ employee_medical_insurances
          ──→ employee_dependents ──→ hr_relationship_types
          ──→ employee_access_cards ──→ hr_access_card_types
          ──→ employee_training_certificates ──→ hr_training_types ──→ hr_training_categories
          ──→ employee_medical_records ──→ hr_medical_record_types
          ──→ employee_shift_assignments ──→ work_calendars, work_shifts
          ──→ employee_attendance
          ──→ employee_leave_requests ──→ hr_leave_types
          ──→ employee_leave_balances
          ──→ employee_overtime_records
          ──→ employee_payroll_profiles ──→ hr_payroll_groups
          ──→ employee_wps_profiles ──→ banks (Finance Basics)
          ──→ employee_salary_revisions
          ──→ employee_assignments ──→ work_sites
          ──→ employee_readiness_status
          ──→ employee_assets_facilities
          ──→ employee_block_events
          ──→ employee_pro_processes ──→ hr_pro_process_types
          ──→ employee_performance_reviews
          ──→ employee_disciplinary_actions
          ──→ employee_notes
          ──→ employee_end_of_service_cases
          ──→ hr_candidates (recruitment linkage)

All child tables ──→ dms_documents (via dms_document_links, entity_type = 'employee' or specific type)
All mutations ──→ audit_logs (via logAudit)
AI ──→ erp_ai_field_suggestions (entity_type='employee', 'employee_identity_document', etc.)
   ──→ erp_ai_duplicate_candidates (entity_type='employee')
   ──→ erp_ai_compliance_findings (entity_type='employee')
   ──→ erp_ai_risk_scores (entity_type='employee')
   ──→ erp_ai_data_quality_findings (entity_type='employee')

# 18	18. RLS and Permission Plan

## 18.1	18.1 HR Permission Codes (to be seeded in HR.1)

-- Employee visibility
hr.employees.view                — view employee list and basic profile
hr.employees.create              — create new employee
hr.employees.update              — update employee fields
hr.employees.delete              — soft-delete/archive employee
hr.employee_profile.view         — view full employee profile (all tabs)
hr.employee_profile.manage       — manage employee profile (edit all sections)

-- Compliance
hr.compliance.view               — view legal docs, insurance, dependents, access, training
hr.compliance.manage             — add/edit compliance records

-- Medical (elevated)
hr.medical.view                  — view medical records and fitness reports
hr.medical.manage                — add/edit medical records

-- Payroll (elevated, sensitive)
hr.payroll.view                  — view salary, IBAN, bank details (unmasked)
hr.payroll.manage                — edit payroll profile and WPS data

-- Time
hr.attendance.view               — view attendance records
hr.attendance.manage             — record/correct attendance
hr.leave.view                    — view leave requests and balances
hr.leave.manage                  — approve/reject leave requests

-- Recruitment
hr.recruitment.view              — view manpower requests, candidates, offers
hr.recruitment.manage            — manage full recruitment workflow

-- Operations
hr.assignments.view              — view assignments and readiness
hr.assignments.manage            — update assignments, readiness, assets

-- HR Actions
hr.actions.view                  — view PRO processes, performance, disciplinary
hr.actions.manage                — create/update PRO processes, performance, disciplinary

-- End of Service
hr.eos.view                      — view EOS cases and clearance
hr.eos.manage                    — manage EOS and clearance process

-- Dashboard & Search
hr.dashboard.view                — view HR dashboard
hr.search.use                    — use HR search

-- Settings
hr.settings.view                 — view HR settings/master data
hr.settings.manage               — manage HR settings/master data

-- AI
hr.ai.review                     — view and review AI suggestions for HR
hr.ai.apply_suggestion           — apply AI field suggestions to employee records

-- Admin
hr.admin                         — full HR administration access

## 18.2	18.2 Role Mappings

| Permission | system_admin | group_admin | company_admin | hr_manager | hr_officer | payroll_officer | pro_officer | hse_officer | operations_manager | supervisor |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| hr.employees.view | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ |
| hr.employees.create | ✅ | ✅ | ✅ | ✅ | ✅ |  |  |  |  |  |
| hr.employees.update | ✅ | ✅ | ✅ | ✅ | ✅ |  |  |  |  |  |
| hr.employees.delete | ✅ | ✅ |  | ✅ |  |  |  |  |  |  |
| hr.compliance.view | ✅ | ✅ | ✅ | ✅ | ✅ |  | ✅ | ✅ | ✅ |  |
| hr.compliance.manage | ✅ | ✅ |  | ✅ | ✅ |  | ✅ |  |  |  |
| hr.medical.view | ✅ | ✅ |  | ✅ |  |  |  | ✅ |  |  |
| hr.medical.manage | ✅ | ✅ |  | ✅ |  |  |  |  |  |  |
| hr.payroll.view | ✅ | ✅ | ✅ | ✅ |  | ✅ |  |  |  |  |
| hr.payroll.manage | ✅ | ✅ |  | ✅ |  | ✅ |  |  |  |  |
| hr.attendance.view | ✅ | ✅ | ✅ | ✅ | ✅ |  |  |  | ✅ | ✅ |
| hr.attendance.manage | ✅ | ✅ |  | ✅ | ✅ |  |  |  | ✅ | ✅ |
| hr.leave.view | ✅ | ✅ | ✅ | ✅ | ✅ |  |  |  | ✅ | ✅ |
| hr.leave.manage | ✅ | ✅ |  | ✅ | ✅ |  |  |  | ✅ | ✅ |
| hr.recruitment.view | ✅ | ✅ | ✅ | ✅ | ✅ |  |  |  |  |  |
| hr.recruitment.manage | ✅ | ✅ |  | ✅ | ✅ |  |  |  |  |  |
| hr.assignments.view | ✅ | ✅ | ✅ | ✅ | ✅ |  |  | ✅ | ✅ | ✅ |
| hr.assignments.manage | ✅ | ✅ |  | ✅ |  |  |  |  | ✅ |  |
| hr.actions.view | ✅ | ✅ | ✅ | ✅ | ✅ |  | ✅ |  |  |  |
| hr.actions.manage | ✅ | ✅ |  | ✅ | ✅ |  | ✅ |  |  |  |
| hr.eos.view | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ |  |  |  |  |
| hr.eos.manage | ✅ | ✅ |  | ✅ | ✅ |  |  |  |  |  |
| hr.dashboard.view | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ |
| hr.search.use | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ |
| hr.settings.view | ✅ | ✅ | ✅ | ✅ |  |  |  |  |  |  |
| hr.settings.manage | ✅ | ✅ |  | ✅ |  |  |  |  |  |  |
| hr.ai.review | ✅ | ✅ |  | ✅ | ✅ |  |  |  |  |  |
| hr.ai.apply_suggestion | ✅ | ✅ |  | ✅ | ✅ |  |  |  |  |  |
| hr.admin | ✅ | ✅ |  |  |  |  |  |  |  |  |

## 18.3	18.3 RLS Helper Functions (Planned)

-- Returns TRUE if current user can view this employee's profile
CREATE OR REPLACE FUNCTION current_user_can_view_employee(p_employee_id BIGINT)
RETURNS BOOLEAN LANGUAGE plpgsql SECURITY INVOKER AS $$
BEGIN
  RETURN (
    current_user_has_permission('hr.employees.view') AND
    (
      -- Same company check (company_admin scoped)
      current_user_has_permission('hr.admin') OR
      current_user_has_role('system_admin') OR
      current_user_has_role('group_admin') OR
      EXISTS (
        SELECT 1 FROM employees e
        WHERE e.id = p_employee_id
          AND e.owner_company_id = current_user_company_id()
      )
    )
  );
END;
$$;

-- Medical data requires elevated permission
CREATE OR REPLACE FUNCTION current_user_can_view_employee_medical(p_employee_id BIGINT)
RETURNS BOOLEAN LANGUAGE plpgsql SECURITY INVOKER AS $$
BEGIN
  RETURN (
    current_user_can_view_employee(p_employee_id) AND
    current_user_has_permission('hr.medical.view')
  );
END;
$$;

-- Payroll data requires elevated permission
CREATE OR REPLACE FUNCTION current_user_can_view_employee_payroll(p_employee_id BIGINT)
RETURNS BOOLEAN LANGUAGE plpgsql SECURITY INVOKER AS $$
BEGIN
  RETURN (
    current_user_can_view_employee(p_employee_id) AND
    current_user_has_permission('hr.payroll.view')
  );
END;
$$;

-- Disciplinary records require elevated permission
CREATE OR REPLACE FUNCTION current_user_can_view_employee_disciplinary(p_employee_id BIGINT)
RETURNS BOOLEAN LANGUAGE plpgsql SECURITY INVOKER AS $$
BEGIN
  RETURN (
    current_user_can_view_employee(p_employee_id) AND
    (current_user_has_permission('hr.actions.view') OR current_user_has_permission('hr.admin'))
  );
END;
$$;

## 18.4	18.4 RLS Policy Pattern (for each HR table)

-- SELECT policy
CREATE POLICY "hr_employees_select"
ON employees FOR SELECT
USING (
  deleted_at IS NULL AND
  current_user_can_view_employee(id)
);

-- INSERT policy
CREATE POLICY "hr_employees_insert"
ON employees FOR INSERT
WITH CHECK (
  current_user_has_permission('hr.employees.create')
);

-- UPDATE policy
CREATE POLICY "hr_employees_update"
ON employees FOR UPDATE
USING (
  deleted_at IS NULL AND
  current_user_has_permission('hr.employees.update') AND
  current_user_can_view_employee(id)
);

-- DELETE (soft) — only admin
CREATE POLICY "hr_employees_delete"
ON employees FOR UPDATE
USING (
  current_user_has_permission('hr.admin')
)
WITH CHECK (deleted_at IS NOT NULL);

# 19	19. DMS Integration Plan

## 19.1	19.1 DMS Entity Types for HR

Add these to src/lib/dms/dms-entity-types.ts (in HR.3):

| Entity Type | Used For |
| --- | --- |
| employee | General employee documents (already pre-registered in DMS.15) |
| employee_identity_document | Specific document copy (passport scan, EID scan, etc.) |
| employee_medical_insurance | Insurance card copy |
| employee_dependent | Dependent document copies |
| employee_access_card | CICPA/ADNOC card copy |
| employee_training_certificate | Certificate scans |
| employee_medical_record | Medical fitness reports (confidential) |
| employee_contract | Employment contract |
| employee_leave_request | Sick leave certificate |
| employee_eos_case | EOS settlement documents |

## 19.2	19.2 DMS Required Document Rules for HR (seeded in HR.3)

Add to dms_required_document_rules:

| Entity Type | Document Type | Mandatory | Notes |
| --- | --- | --- | --- |
| employee | Emirates ID | Yes | All employees |
| employee | Passport | Yes | All employees |
| employee | Residence Visa | Yes | Non-GCC |
| employee | Labour Card | Yes | UAE workforce |
| employee | Employment Contract | Yes |  |
| employee_access_card | CICPA Certificate | Conditional | If access type = CICPA |
| employee_training_certificate | H2S Certificate | Conditional | If designation = ADNOC site worker |
| employee_medical_record | Visa Medical | Conditional | If new hire |

## 19.3	19.3 DMS Documents Tab in Employee Profile

Uses DmsEntityDocumentsTab from @/features/dms/entity-documents directly.

Extended document row: Shows "Related Record" badge (e.g., "Passport" or "H2S Training") when document is linked to a specific child record via an additional join column hr_related_record_type + hr_related_record_id on dms_document_links.

Note: This may require adding 2 nullable columns to dms_document_links in HR.3, or using the safe_metadata_json field to store this linkage.

## 19.4	19.4 AI Document Extraction for HR

The existing DMS AI pipeline (AI analysis, OCR, extraction) is used for HR documents:

- Upload Emirates ID → OCR → AI extracts ID number, expiry, name → AI Fill suggestion → HR reviews → applies to employee_identity_documents

- Upload Passport → OCR → AI extracts passport number, expiry, place of issue → AI Fill suggestion

- Upload CICPA card → OCR → extracts card number, expiry, site → AI Fill suggestion to employee_access_cards

- Upload H2S certificate → OCR → extracts certificate number, expiry → AI Fill suggestion to employee_training_certificates

These use existing Common AI.1 field suggestions engine with an employee_identity_document registry (to be added in HR.11).

# 20	20. AI Integration Plan

## 20.1	20.1 HR AI Phases

All HR AI is deferred to HR.11 — after HR tables and screens are built in HR.1–HR.10. However, integration points must be reserved during implementation.

## 20.2	20.2 Common AI Phases That Apply to HR

| Common AI Phase | HR Application |
| --- | --- |
| AI.1 — Universal AI Fill | Fill employee fields from uploaded documents (passport, EID, visa) |
| AI.2 — Document Understanding | Understanding tab per employee-linked DMS document |
| AI.3 — Duplicate Detection | Detect duplicate employees (same passport number, same EID, same name+DOB) |
| AI.4 — Compliance Checker | Check required documents missing, expired, or not verified |
| AI.5 — Risk Scoring | Employee risk score based on expiry, missing docs, compliance findings |
| AI.6 — Search | Natural language HR search ("Show ADNOC-ready drivers") |
| AI.7 — Assistant | HR assistant: "What does John Doe need to become ADNOC-ready?" |
| AI.13 — Dashboard | HR section in AI Daily Dashboard |
| AI.14 — Audit Explainer | Explain why employee status changed |
| AI.15 — Data Quality Monitor | Missing IBAN, missing date of birth, invalid EID format, etc. |

## 20.3	20.3 HR-Specific AI Capabilities (HR.11 New Work)

| Capability | Mechanism |
| --- | --- |
| HR Letter/Email Drafting | AI.7 assistant action: PREPARE_HR_LETTER_DRAFT (new action code) |
| Renewal Checklist Generation | AI.7 assistant action: PREPARE_RENEWAL_CHECKLIST |
| Blocked Employee Explanation | AI.5 risk explanation + AI.7 assistant |
| AI Fill from HR Documents | Common AI.1 extended with HR entity registries |
| HR Duplicate Employee Detection | Common AI.3 extended with employee entity type |
| HR Compliance Findings | Common AI.4 extended with HR compliance rules |
| HR Risk Scoring | Common AI.5 extended with HR entity type |
| HR Data Quality Rules | Common AI.15 extended with HR-specific rules |

## 20.4	20.4 New HR AI Feature Flags (HR.11)

ERP_AI_HR_FILL        — AI fill from HR documents
ERP_AI_HR_COMPLIANCE  — AI compliance checker for HR
ERP_AI_HR_DUPLICATE   — AI duplicate employee detection
ERP_AI_HR_RISK        — AI risk scoring for employees
ERP_AI_HR_ASSISTANT   — AI assistant for HR actions
ERP_AI_HR_LETTERS     — AI letter/email drafting
ERP_AI_HR_DATA_QUALITY — Data quality monitor for HR

## 20.5	20.5 New HR AI Permissions (HR.11)

ai.hr.fill            — trigger AI fill for employee records
ai.hr.review          — review AI findings for HR
ai.hr.apply           — apply AI suggestions to employee records
ai.hr.letters         — use AI letter/email drafting
ai.hr.admin           — manage HR AI settings

## 20.6	20.6 HR AI Registry Entries (HR.11)

The Common AI.1 registry needs HR entity registries:

- employee-registry.ts — Stage 3: fields on employees table

- employee-identity-document-registry.ts — Stage 3: fields from document extraction

- employee-training-certificate-registry.ts — Stage 3: fields from certificate scan

- employee-access-card-registry.ts — Stage 3: fields from access card scan

# 21	21. Email Integration Plan

## 21.1	21.1 Email Use Cases

All HR emails go through the existing erp_email_queue using queueEmail() from src/server/actions/notifications/email-queue.ts.

| Trigger | Template | Recipient | Auto/Manual |
| --- | --- | --- | --- |
| Offer letter | HR_OFFER_LETTER | Candidate email | Manual (HR reviews AI draft, clicks Send) |
| Interview invitation | HR_INTERVIEW_INVITE | Candidate email | Manual |
| Joining instructions | HR_JOINING_INSTRUCTIONS | Employee email | Manual |
| Document renewal reminder | HR_DOCUMENT_RENEWAL_REMINDER | Employee + PRO | Scheduled job (future) |
| Visa renewal request | HR_VISA_RENEWAL_REQUEST | PRO officer | Manual/Batch |
| Insurance renewal alert | HR_INSURANCE_RENEWAL | HR + Employee | Scheduled (future) |
| Leave approval/rejection | HR_LEAVE_DECISION | Employee | Auto on approval action |
| Salary certificate / NOC | HR_SALARY_CERTIFICATE | Employee | Manual (AI drafts) |
| EOS clearance request | HR_EOS_CLEARANCE | Department heads | Manual |
| HR document request | HR_DOCUMENT_REQUEST | Employee / Supervisor | Manual |

## 21.2	21.2 AI Email Drafting

In the AI Review tab, the assistant can prepare email text drafts:

- HR reviews the draft text

- Edits if needed

- Clicks "Send Email" → queues to erp_email_queue

- Audit event: hr_email_sent logged to audit_logs

## 21.3	21.3 Email Templates (seeded in HR.1)

Add to erp_notification_templates:

- HR_OFFER_LETTER, HR_INTERVIEW_INVITE, HR_JOINING_INSTRUCTIONS

- HR_DOCUMENT_RENEWAL_REMINDER, HR_VISA_RENEWAL_REQUEST

- HR_INSURANCE_RENEWAL, HR_LEAVE_DECISION

- HR_SALARY_CERTIFICATE, HR_EOS_CLEARANCE, HR_DOCUMENT_REQUEST

# 22	22. Export / Print / Report Plan

## 22.1	22.1 Export Formats

| Format | Use |
| --- | --- |
| PDF | Formal reports, employee profile print, HR letters |
| Excel (.xlsx) | Tabular data exports, WPS SIF preparation |
| CSV | Raw data export for external systems |
| Word/DOCX | HR letters, salary certificates, NOC (AI-drafted) |
| Print View | Browser print-optimized CSS layout |

## 22.2	22.2 Report Catalogue (47 reports planned)

| # | Report Name | Filters | Columns | Permission |
| --- | --- | --- | --- | --- |
| 1 | Employee Master Report | Company/Branch/Dept/Status | All employee fields | hr.employees.view |
| 2 | Active Employee Report | Company/Branch/Dept/Category | Code/Name/Nationality/Designation/Status/Joining | hr.employees.view |
| 3 | Inactive / Terminated Report | Date range, reason | Code/Name/Date/Reason | hr.employees.view |
| 4 | New Joiners Report | Date range, dept | Code/Name/Joining Date/Dept/Status | hr.recruitment.view |
| 5 | Probation Report | Status, company | Name/Probation End/Days Remaining/Status | hr.employees.view |
| 6 | Emirates ID Expiry Report | Expiry range, company | Name/EID No/Expiry/Status | hr.compliance.view |
| 7 | Passport Expiry Report | Expiry range | Name/Passport No/Expiry/Nationality | hr.compliance.view |
| 8 | Residence Visa Expiry Report | Expiry range | Name/Visa No/Expiry/Issuing Authority | hr.compliance.view |
| 9 | Labour Card Expiry Report | Expiry range | Name/Labour No/Expiry | hr.compliance.view |
| 10 | Medical Insurance Expiry Report | Expiry range, provider | Name/Policy/Insurer/Expiry/Status | hr.compliance.view |
| 11 | Dependents Expiry Report | Expiry type, range | Employee/Dependent Name/Relationship/Expiry Type/Date | hr.compliance.view |
| 12 | CICPA Pass Expiry Report | Expiry range, site | Name/Card No/Site/Expiry/Status | hr.compliance.view |
| 13 | Plant Access Card Expiry Report | Type, expiry range | Name/Client/Card/Expiry | hr.compliance.view |
| 14 | H2S Expiry/Missing Report | Expiry range, category | Name/Issue Date/Expiry/Status | hr.compliance.view |
| 15 | ADSD Expiry/Missing Report | Expiry range, category | Name/Issue Date/Expiry/Status | hr.compliance.view |
| 16 | WMS/PTW Expiry Report | Expiry range | Name/Provider/Expiry/Status | hr.compliance.view |
| 17 | Training Expiry Report | Type, expiry range | Name/Training/Provider/Expiry | hr.compliance.view |
| 18 | ADNOC Readiness Report | Site, readiness status | Name/Category/CICPA/H2S/ADSD/Medical/Legal/Overall | hr.assignments.view |
| 19 | Site Readiness Report | Site, dimension | Name/Site/All readiness dimensions | hr.assignments.view |
| 20 | Blocked Employees Report | Block reason, site | Name/Block Reason/Since/Unblock Requirements | hr.assignments.view |
| 21 | Attendance Report | Date range, dept, site | Name/Date/Status/Hours/OT/Late | hr.attendance.view |
| 22 | Absence Report | Date range, dept | Name/Date/Reason/Approved | hr.attendance.view |
| 23 | Overtime Report | Date range, dept | Name/Date/OT Hours/Approval | hr.attendance.view |
| 24 | Leave Balance Report | Year, dept | Name/Type/Entitled/Used/Balance | hr.leave.view |
| 25 | Sick Leave Report | Date range | Name/Start/End/Days/Certificate | hr.leave.view |
| 26 | Payroll Readiness Report | Company | Name/Gross/WPS Status/IBAN Status | hr.payroll.view |
| 27 | Missing IBAN Report | Company | Name/Designation/Mobile | hr.payroll.view |
| 28 | Salary Hold Report | Company | Name/Hold Reason/Hold Since | hr.payroll.view |
| 29 | PRO Renewal Pending Report | Type, PRO | Employee/Process/Stage/Due Date | hr.actions.view |
| 30 | Medical Fitness Report | Type, site | Name/Type/Date/Result/Expiry | hr.medical.view |
| 31 | HR Hold / Disciplinary Report | Status | Name/Case/Type/Status | hr.actions.view |
| 32 | End of Service Report | Date range, reason | Name/EOS Date/Reason/Settlement Status | hr.eos.view |
| 33 | Clearance Pending Report | Status | Name/EOS Date/Pending Items | hr.eos.view |
| 34 | Missing Documents Report | Entity type, company | Name/Doc Type/Required/Missing | hr.compliance.view |
| 35 | Unverified Documents Report | Doc type | Name/Doc/Uploaded/Verification Status | hr.compliance.view |
| 36 | AI Suggestions Pending Report | Entity, suggestion type | Name/Suggestion/Created/Status | hr.ai.review |
| 37 | HR Data Quality Report | Rule category | Employee/Issue/Severity/Status | hr.ai.review |
| 38 | Salary Revision History | Date range | Name/Old/New/Reason/Approved By | hr.payroll.view |
| 39 | Employee Master Export | All filters | All non-sensitive fields | hr.employees.view |
| 40 | WPS SIF Export | Company, period | WPS-required fields only | hr.payroll.manage |
| 41 | Medical Insurance by Provider | Provider | Name/Policy/Card/Network/Expiry | hr.compliance.view |
| 42 | Offshore-Ready Employees | Site/crew | Name/Offshore Medical/H2S/Visa/Status | hr.assignments.view |
| 43 | Driver-Ready Employees |  | Name/ADSD/Medical/License/EID | hr.assignments.view |
| 44 | Available Employees (Unassigned) | Dept/Category | Name/Readiness/Last Assignment | hr.assignments.view |
| 45 | Candidate Pipeline Report | Stage, position | Name/Stage/Source/Applied Date | hr.recruitment.view |
| 46 | Onboarding Checklist Status | Status, new joiners | Name/Checklist Items/Complete % | hr.recruitment.view |
| 47 | Turnover Report | Date range | Joiners/Leavers/Net Change/Reason | hr.employees.view |

# 23	23. Audit Logging Plan

## 23.1	23.1 Standard Audit Events

All HR mutations use logAudit() with module_code: 'HR'.

| Action | entity_name | Notes |
| --- | --- | --- |
| create | employees | New employee |
| update | employees | Field change |
| status_change | employees | Status transition |
| soft_delete | employees | Archive |
| create | employee_identity_documents | New legal doc |
| update | employee_identity_documents | Edit doc |
| verified | employee_identity_documents | Verification action |
| create | employee_medical_insurances |  |
| create | employee_dependents |  |
| create | employee_access_cards |  |
| create | employee_training_certificates |  |
| create | employee_medical_records |  |
| create | employee_attendance |  |
| corrected | employee_attendance | Attendance correction |
| create | employee_leave_requests |  |
| approved | employee_leave_requests | Leave approval |
| rejected | employee_leave_requests | Leave rejection |
| salary_revised | employee_payroll_profiles | Salary change |
| payroll_hold | employee_payroll_profiles | Hold placed |
| assigned | employee_assignments | Site assignment |
| blocked | employee_block_events | Block action |
| unblocked | employee_block_events | Unblock action |
| pro_stage_changed | employee_pro_processes | PRO process update |
| disciplinary_action | employee_disciplinary_actions | Warning/case |
| eos_initiated | employee_end_of_service_cases | EOS start |
| eos_clearance_updated | employee_clearance_items | Clearance item |
| hr_email_sent | erp_email_queue | Email sent from HR |

## 23.2	23.2 Sensitive Audit Masking

In the Audit tab, salary/IBAN fields are shown as *** unless user has hr.payroll.view. Medical record change details hidden unless hr.medical.view. Passport/EID numbers partially masked.

# 24	24. Sensitive Data and Redaction Plan

## 24.1	24.1 Salary and Bank Data

| Field | Visible To | Masked For |
| --- | --- | --- |
| Basic Salary | hr.payroll.view + | Others: *** |
| IBAN | hr.payroll.view + hr.payroll.manage | Others: AE**...**** |
| Account Number | hr.payroll.manage only | Others: **** |
| Bank Name | hr.payroll.view + | Others: visible (not sensitive) |
| Gross Salary | hr.payroll.view + | Others: *** |

## 24.2	24.2 Medical Data

| Field | Visible To | Masked For |
| --- | --- | --- |
| Medical Record Type | hr.medical.view + | Others: hidden |
| Result / Fit Status | hr.medical.view + | Others: hidden |
| Restriction Details | hr.medical.view + | Others: hidden |
| DMS Medical Report Link | hr.medical.view + | Others: hidden |

## 24.3	24.3 Passport and EID

| Field | Visible To | Masked For |
| --- | --- | --- |
| Passport Number | hr.compliance.view + | Others: partial (A1234**) |
| Emirates ID Number | hr.compliance.view + | Others: partial (784-****-*******-*) |
| Dependent Passport No. | hr.compliance.view + | Others: partial |

## 24.4	24.4 Disciplinary Records

| Field | Visible To | Masked For |
| --- | --- | --- |
| Warning details | hr.actions.view + | Others: hidden |
| Case number | hr.actions.view + | Others: hidden |
| Suspension reason | hr.actions.view + | Others: shows only "HR Hold Active" badge |

## 24.5	24.5 Draft Store Denylist (existing DRAFT_FIELD_DENYLIST extended for HR)

Add to denylist:

iban, account_number, passport_number, emirates_id_number, salary, basic_salary, gross_salary

# 25	25. Implementation Phases

## 25.1	HR.0 — Readiness Audit and Final Plan

Goal: Confirm plan, verify existing codebase readiness, produce final approved phase sequence.

Scope:

- Audit existing departments, designations, work_sites, work_calendars, work_shifts, approval_roles tables — confirm ready for HR use

- Audit existing DMS entity types — confirm employee is pre-registered

- Audit existing Common AI phases — confirm all 33 permissions + 10+ flags exist

- Audit erp_notification_templates — plan HR email templates

- Confirm banks table (Finance Basics) ready for WPS bank FK

- Confirm numbering rules engine (generateNextReference) available for employee codes

- Produce approved final plan (this document)

Deliverables:

- This master plan document

- HR.0 implementation report

## 25.2	HR.1 — HR Settings and Master Data Foundation

Goal: Create all HR lookup/config tables, seed data, permissions, UI screens.

DB migrations:

- hr_employee_categories, hr_employment_types, hr_grades

- hr_identity_document_types, hr_access_card_types

- hr_training_categories, hr_training_types (seed 20+ types)

- hr_medical_record_types, hr_leave_types, hr_relationship_types

- hr_salary_component_types, hr_payroll_groups

- hr_pro_process_types, hr_readiness_rule_templates

- hr_role_requirement_matrix, hr_site_requirement_matrix

- hr_approval_workflows

- Seed all HR permissions (28+ codes) + role mappings

- Seed HR email templates in erp_notification_templates

- Seed HR numbering rule (employee code prefix)

- Add HR feature flags (disabled by default)

UI screens: /admin/hr/settings/ with all sub-routes (CRUD for each settings table)

TypeScript/Build: TS PASS | Build PASS

## 25.3	HR.2 — Employee Master and Profile Shell

Goal: Core employees table, list screen, profile shell with Overview + Profile tabs.

DB migrations:

- employees table (full schema from §16.1)

- employee_status_events (status change log)

- RLS policies with helper functions

- Numbering rule: HR_EMPLOYEE prefix

Server actions:

- createEmployee, updateEmployee, getEmployee, getEmployees, archiveEmployee

- getEmployeeOverview (aggregated read for Overview tab)

UI:

- /admin/hr/employees — Employee list with filters, table, quick view

- /admin/hr/employees/record/new — New employee form

- /admin/hr/employees/record/[id] — Profile shell: header + tab bar + Overview tab + Profile tab

- HR sidebar entries

TypeScript/Build: TS PASS | Build PASS

## 25.4	HR.3 — Compliance Inside Employee Profile

Goal: All compliance child records inside the Compliance tab.

DB migrations:

- employee_identity_documents

- employee_medical_insurances

- employee_dependents

- employee_access_cards

- employee_training_certificates

- employee_medical_records

- All RLS policies

- Add HR DMS entity types to dms-entity-types.ts

- Add HR DMS required document rules

Server actions: CRUD for all 6 compliance tables + verification actions

UI:

- Compliance tab with 6 sub-sections

- Each sub-section: table view + ERPChildDialogForm for add/edit

- DMS document link per record

- Expiry color coding (Green/Amber/Red)

- Compliance tab badge count (alerts)

TypeScript/Build: TS PASS | Build PASS

## 25.5	HR.4 — Time Management

Goal: Attendance, shifts, leave, overtime inside Time tab.

DB migrations:

- employee_attendance

- employee_attendance_corrections

- employee_shift_assignments

- employee_leave_requests

- employee_leave_balances

- employee_overtime_records

- All RLS policies

Server actions: Attendance CRUD, leave CRUD + approval actions, shift assignment

UI:

- Time tab in Employee Profile (Attendance list + Shift assignment + Leave list + Balance)

- /admin/hr/time/attendance — Daily attendance global view

- /admin/hr/time/leave — Leave request management

- Leave approval workflow

TypeScript/Build: TS PASS | Build PASS

## 25.6	HR.5 — Payroll & WPS Readiness

Goal: Salary profile, WPS data, bank details inside Payroll tab.

DB migrations:

- employee_payroll_profiles

- employee_salary_components

- employee_salary_revisions

- employee_payroll_holds

- employee_wps_profiles

- All RLS policies with masking helper

Server actions: Payroll CRUD with masking, salary revision, WPS validation, WPS export

UI:

- Payroll & WPS tab in Employee Profile (masked for non-payroll users)

- /admin/hr/payroll/salaries — Global salary view

- /admin/hr/payroll/wps — WPS file preparation

- WPS SIF export

TypeScript/Build: TS PASS | Build PASS

## 25.7	HR.6 — Operations and Readiness

Goal: Assignments, readiness engine, blocked status, assets inside Operations tab.

DB migrations:

- employee_assignments

- employee_readiness_status

- employee_block_events

- employee_assets_facilities

- All RLS policies

Server actions:

- updateEmployeeAssignment, computeEmployeeReadiness, blockEmployee, unblockEmployee

- getReadinessMatrix (cross-employee query)

Readiness engine: Deterministic TypeScript engine — no AI required.

UI:

- Operations tab in Employee Profile

- /admin/hr/assignments/readiness — Site readiness cross-employee view

- /admin/hr/assignments/blocked — Blocked employees list

TypeScript/Build: TS PASS | Build PASS

## 25.8	HR.7 — HR Actions

Goal: PRO processes, performance, disciplinary, notes, EOS inside HR Actions tab.

DB migrations:

- employee_pro_processes

- employee_performance_reviews

- employee_disciplinary_actions

- employee_notes

- employee_approvals

- employee_end_of_service_cases

- employee_clearance_items

- All RLS policies

Server actions: Full CRUD for all HR action tables + EOS workflow

UI:

- HR Actions tab in Employee Profile (5 sub-sections)

- /admin/hr/eos/cases — EOS management

- /admin/hr/eos/clearance — Clearance tracker

TypeScript/Build: TS PASS | Build PASS

## 25.9	HR.8 — Single HR Dashboard

Goal: One comprehensive HR dashboard.

Server actions:

- getHRDashboardOverview, getHRDashboardSection per section

- isHRDashboardEnabled (feature flag gate)

UI:

- /admin/hr/dashboard — Full dashboard with 14 sections

- Section drill-down → Employee Profile at relevant tab

- Export full dashboard as PDF

TypeScript/Build: TS PASS | Build PASS

## 25.10	HR.9 — Single HR Search

Goal: Comprehensive HR search engine.

Server actions:

- searchHREmployees — multi-table full-text search

- extractHRSearchIntent — AI natural language parsing (delegates to Common AI.6)

- getHRSearchSuggestions, saveHRRecentSearch

DB: hr_recent_searches table

UI:

- /admin/hr/search — Search page with keyword + advanced filters + AI toggle

- Result cards with badges + open employee link

TypeScript/Build: TS PASS | Build PASS

## 25.11	HR.10 — Reports / Print / Export / Email

Goal: Full report library — 47 reports.

Server actions: generateHRReport(reportType, filters) — parameterized report engine

UI:

- /admin/hr/reports — Report library index

- Individual report pages with filters + export buttons

- HR letter generation (DOCX template rendering)

TypeScript/Build: TS PASS | Build PASS

## 25.12	HR.11 — HR AI Integration

Goal: Connect Common AI phases to HR entities.

DB migrations:

- HR AI feature flags (7 new flags)

- HR AI permissions (5 new codes)

- Common AI.1 HR entity registries (employee, identity doc, training cert, access card)

- Common AI.4 HR compliance rules

- Common AI.15 HR data quality rules

Server actions:

- Extend generateAiFieldSuggestions to support HR entity types

- Extend duplicate detection for employee entity type

- Extend compliance checker with HR rules

- Extend risk scoring for employees

- Extend data quality monitor with HR-specific rules

- New: prepareHRLetterDraft, prepareRenewalChecklist assistant actions

UI:

- AI Review tab in Employee Profile — fully wired

- AI suggestions from document upload → apply to compliance tab

TypeScript/Build: TS PASS | Build PASS

## 25.13	HR.12 — Security, RLS, QA, UAT Closure

Goal: Full security audit, RLS verification, permissions matrix check, UAT closure.

Scope:

- Verify all HR tables: relrowsecurity=true, relforcerowsecurity=true

- Verify no UPDATE/DELETE on append-only event tables

- Test all RLS helper functions

- Test sensitive masking (payroll/medical/disciplinary)

- TypeScript: 0 errors

- Build: PASS

- Full UAT checklist execution

- Produce closure report

TypeScript/Build: TS PASS | Build PASS

# 26	26. Phase-by-Phase Acceptance Criteria

| Phase | Criteria |
| --- | --- |
| HR.0 | Plan reviewed and approved by Sameer; readiness audit complete |
| HR.1 | All settings tables created; all 28+ HR permissions seeded; all HR email templates seeded; HR numbering rule active; TypeScript PASS; Build PASS |
| HR.2 | employees table with RLS live; employee list filters work; profile shell loads; Overview + Profile tabs functional; employee CRUD with audit; TypeScript PASS; Build PASS |
| HR.3 | All 6 compliance child tables live with RLS; all child forms open via ERPChildDialogForm; expiry color coding correct; DMS link working; TypeScript PASS; Build PASS |
| HR.4 | Attendance records per employee; leave approval workflow; shift assignment; leave balance calculation; TypeScript PASS; Build PASS |
| HR.5 | Salary profile masked for non-payroll; WPS fields present; IBAN masked; salary revision log; TypeScript PASS; Build PASS |
| HR.6 | Readiness engine calculates correctly for at least 3 dimensions; blocked employee shows unblock requirements; assignments tracked; TypeScript PASS; Build PASS |
| HR.7 | PRO processes tracked through stages; disciplinary records; EOS case with clearance; TypeScript PASS; Build PASS |
| HR.8 | All 14 dashboard sections load; clicking row opens correct Employee Profile tab; filters work; TypeScript PASS; Build PASS |
| HR.9 | Keyword search returns correct results; advanced filters work; AI search returns reasonable results; TypeScript PASS; Build PASS |
| HR.10 | At minimum 10 core reports work with export; letter generation works; TypeScript PASS; Build PASS |
| HR.11 | AI fill from Emirates ID upload → suggestion appears in AI Review tab → apply works; HR data quality rules produce findings; TypeScript PASS; Build PASS |
| HR.12 | All RLS verified live; all sensitive masking tested; 0 TypeScript errors; Build PASS; UAT checklist signed off |

# 27	27. QA and UAT Strategy

## 27.1	27.1 Automated Checks (per phase)

npx tsc --noEmit          # 0 errors required
npm run build             # Build PASS required

## 27.2	27.2 RLS Verification SQL (per phase)

-- Verify all HR tables have RLS enabled+forced
SELECT tablename, relrowsecurity, relforcerowsecurity
FROM pg_class
JOIN pg_tables ON tablename = relname AND schemaname = 'public'
WHERE tablename LIKE 'employee%' OR tablename LIKE 'hr_%'
ORDER BY tablename;
-- Expected: all true, true

-- Verify append-only event tables (if any)
SELECT tablename, policyname, cmd
FROM pg_policies
WHERE schemaname = 'public'
  AND tablename IN ('employee_block_events', 'employee_salary_revisions', 'employee_status_events')
ORDER BY tablename, cmd;
-- Expected: SELECT + INSERT only — no UPDATE or DELETE

## 27.3	27.3 Permission Tests

- Log in as hr_officer → can view employee list, cannot see salary figures, cannot delete employee

- Log in as payroll_officer → can view salary, cannot edit employee profile fields

- Log in as supervisor → can see attendance and leave, cannot see medical records

- Log in as hse_officer → can see medical fitness records, cannot see disciplinary records

- Log in as any non-HR user → gets "hr.employees.view" permission denied state

## 27.4	27.4 Sensitive Data Tests

- Log in as non-payroll user → salary shows *** on Payroll tab

- Log in as non-medical user → Medical Records sub-section hidden on Compliance tab

- Log in as HR officer → IBAN shows partial mask in WPS section

- Export employee data as non-payroll user → salary columns redacted in export

## 27.5	27.5 Employee CRUD Tests

- Create employee → employee code auto-generated → saved → appears in list

- Edit profile fields → workspace draft preserved on tab switch → saved → audit logged

- Add Emirates ID document → expiry color coded → DMS link option present

- Add dependent → passport number shows in form → masked in dependent list

- Add training certificate → status = valid → readiness dimension updates

## 27.6	27.6 Dashboard and Search Tests

- Dashboard loads all 14 sections without error

- Filter by company → all sections filter correctly

- Click alert in "Compliance & Expiry" section → opens Employee Profile at Compliance tab

- Search "expired visa" → returns employees with expired residence visa

- AI search "ADNOC-ready drivers" → returns employees with readiness dimension ADNOC-ready=true and category=DRIVER

## 27.7	27.7 UAT Checklist (high-level by phase)

| Phase | UAT Items |
| --- | --- |
| HR.1 | Can access all HR settings screens; can create/edit/delete each lookup type |
| HR.2 | Can add employee; can search employees; profile loads; can edit profile fields |
| HR.3 | Can add/edit/delete each compliance record; expiry dates color-coded; DMS attachment works |
| HR.4 | Can record attendance; can submit and approve leave; shift shows on profile |
| HR.5 | Salary visible only to payroll users; IBAN masked; WPS status shows |
| HR.6 | Employee assignment recorded; readiness dimensions show correctly; blocked employee shows reason |
| HR.7 | PRO process tracked through stages; disciplinary warning saved; EOS case created |
| HR.8 | Dashboard sections all show data; drill-down works; export works |
| HR.9 | Search finds employees by name, nationality, document, training; AI search gives reasonable results |
| HR.10 | Can generate and export expiry reports; letter generation produces readable output |
| HR.11 | Upload Emirates ID → AI suggests EID number + expiry → HR applies → field updated |
| HR.12 | All sensitive fields masked correctly; no unauthorized data visible; RLS confirmed |

# 28	28. Risks, Dependencies, and Deferred Items

## 28.1	28.1 Risks

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Very large employee count (10,000+) | HIGH | Pagination (50/page), GIN indexes on search fields, materialized view for readiness summary |
| Sensitive data leak (payroll/medical) | HIGH | RLS + helper functions + masking in server actions + draft denylist |
| IBAN/bank details exposure | CRITICAL | Never return in client payloads; show masked string from server |
| Biometric/attendance data volume | MEDIUM | Separate table, heavy indexing on (employee_id, attendance_date), archive strategy |
| Readiness engine performance | MEDIUM | employee_readiness_status as cached table — recompute on change, not on-demand |
| WPS file format changes (Central Bank) | LOW | Abstract WPS export into a versioned generator function |
| DMS entity type registration for HR | MEDIUM | Must update dms-entity-types.ts in HR.3 — existing DMS code will break if entity type not registered |

## 28.2	28.2 Dependencies

| Dependency | Available Now? | Notes |
| --- | --- | --- |
| departments table | ✅ YES | COMMON MD.1 |
| designations table | ✅ YES | COMMON MD.1 |
| work_sites table | ✅ YES | COMMON MD.1 |
| work_calendars + work_shifts | ✅ YES | COMMON MD.1 |
| banks table (Finance Basics) | ✅ YES | WPS bank FK |
| DmsEntityDocumentsTab | ✅ YES | DMS.15 |
| Common AI provider bridge | ✅ YES | AI.0–AI.7 |
| logAudit() | ✅ YES | Standard helper |
| getAuthContext() + hasPermission() | ✅ YES | Standard RBAC |
| erp_email_queue | ✅ YES | NOTIFICATIONS.1 |
| erp_notification_templates | ✅ YES | NOTIFICATIONS.1 |
| ERPRecordWorkspaceForm | ✅ YES |  |
| ERPChildDialogForm | ✅ YES |  |
| useWorkspaceFormDraft | ✅ YES |  |
| ERPCombobox | ✅ YES |  |
| Fleet module (vehicle assignment) | ❌ NO | Deferred — Operations tab has placeholder field |
| Finance/Accounting integration | ❌ NO | Deferred — Payroll & WPS is HR-readiness only |
| Biometric hardware integration | ❌ NO | Attendance manual entry for now; biometric sync deferred |
| Employee self-service portal | ❌ NO | Deferred — HR.13+ |

## 28.3	28.3 Deferred Items

| Item | Phase |
| --- | --- |
| Employee self-service (leave requests, document upload) | HR.13+ |
| Finance/accounting cost analytics | Finance module |
| Payroll run + payslip generation | Future payroll module or HR.14 |
| Biometric system integration | HR.14+ |
| Vehicle assignment in Operations tab | After Fleet module implementation |
| Equipment assignment in Operations tab | After Equipment/Workshop module |
| WPS bank transfer automation | After banking integration |
| End-of-service gratuity calculation | HR.15 or Finance module |
| HR mobile app | Future mobile phase |
| Employee KPI/OKR system | Future HR.16+ |
| Learning Management System (LMS) | Future HR.17+ |
| Manpower planning analytics | Future HR.18+ |

# 29	29. Open Questions / Decisions Needed from Sameer

| # | Question | Impact |
| --- | --- | --- |
| 1 | Employee Code format: Should it be HR-2026-000001 or EMP-001 or ALGT-HR-001? Or company-specific prefixes? | Numbering rules configuration |
| 2 | Salary visibility for company_admin: Should company_admin see gross salary (not IBAN)? | Permission mapping |
| 3 | Biometric attendance: Is there a biometric device? If so, what's the data format? | Attendance integration scope |
| 4 | Leave balance reset: Is leave entitlement calculated from joining anniversary or calendar year (Jan 1)? | Leave balance engine |
| 5 | Multiple companies per employee: Can an employee belong to multiple owner_companies simultaneously? | Schema — single FK or junction table |
| 6 | Offshore medical: Should offshore medical fitness be a separate workflow or part of standard medical records? | HR.3 compliance tab scope |
| 7 | CICPA per site or global: Is a CICPA pass site-specific (Ruwais only) or does one CICPA pass cover all ADNOC sites? | Readiness rule logic |
| 8 | WPS for all employees: Are all employees on WPS or only certain categories? Are some paid via cheque? | WPS fields mandatory/conditional |
| 9 | Probation period duration: 90 days? 6 months? Per-contract? Per-designation? | Probation calculation |
| 10 | H2S expiry threshold for alert: Should alert trigger at 30 days before expiry or 60 days? | Readiness rule configuration |
| 11 | Disciplinary records visibility: Should supervisor be able to see active hold status (not full details)? | Permission design for supervisor role |
| 12 | EOS calculator: Should the EOS module calculate gratuity amounts, or is that purely Finance? | HR.7 scope boundary |
| 13 | Salary certificates / NOC: Should these be AI-drafted from an ALGT template, or does Sameer want custom DOCX templates? | HR.10 letter generation approach |
| 14 | How many employees does ALGT have currently? And expected maximum? | Performance indexing decisions |
| 15 | HR.11 AI priority: Which HR AI feature is highest priority — AI fill from documents, or AI readiness explanation? | HR.11 sub-phase ordering |
| 16 | Employee photo storage: In DMS via the standard DMS pipeline, or a separate simpler approach (direct storage bucket)? | Photo implementation |
| 17 | Dependent EID: Is UAE Emirates ID for dependents required to be tracked? (Some companies track, some don't) | Dependent schema |
| 18 | Role hierarchy for approvals: Are leave/salary approvals single-level (HR Manager only) or multi-level (Supervisor → HR Manager → GM)? | hr_approval_workflows design |

# 30	30. Cursor Implementation Readiness Checklist

Before Cursor begins any HR phase implementation, verify:

## 30.1	Pre-Phase Checks

- .cursor/ALGT_ERP_SOURCE_OF_TRUTH.md is read

- This master plan document is read

- Previous phase implementation report is read

- Live DB is accessible via user-supabase

- All open questions for this phase are resolved (ask Sameer if not)

## 30.2	Technical Readiness

- Confirm departments, designations, work_sites, work_calendars, work_shifts tables exist in live DB

- Confirm banks table exists (Finance Basics)

- Confirm DmsEntityDocumentsTab importable from @/features/dms/entity-documents

- Confirm logAudit() importable from @/server/actions/audit

- Confirm getAuthContext() and hasPermission() importable from @/lib/rbac/check

- Confirm ERPRecordWorkspaceForm, ERPChildDialogForm, ERPCombobox importable

## 30.3	Implementation Standards to Follow

- All HR table PKs: BIGINT GENERATED ALWAYS AS IDENTITY

- All HR tables: ALTER TABLE ... ENABLE ROW LEVEL SECURITY; ALTER TABLE ... FORCE ROW LEVEL SECURITY;

- All server actions: 'use server' + getAuthContext() + hasPermission() + Zod + logAudit() + revalidatePath()

- All employee workspace forms: useWorkspaceFormDraft

- All async dropdowns: ERPCombobox

- No shadcn <Select> for async data

- Sensitive fields not in draft store (IBAN, passport_number, emirates_id, bank_account_number, salary)

- All new HR query keys under queryKeys.hr.* namespace

- No direct OpenAI imports outside provider layer

- No console.log in server actions or lib code

## 30.4	Post-Phase Required

- npx tsc --noEmit → 0 errors

- npm run build → PASS

- All new HR tables confirmed in live DB with RLS enabled+forced

- Implementation report created in implementation_Review/HR_Phases/Phase_HR_XX/

- SOT updated with phase closure entry

This plan was generated on 2026-06-18. No implementation was performed. No migrations were created. No routes, components, or server actions were added. This document is the reference for all future HR module implementation phases.

Last reviewed against SOT: 2026-06-18 (SOT last updated: ERP COMMON AI FIX.1)